

**Ayala Cove Picnic Area**

**Restroom**

Remove/replace 600 series restroom in Ayala Cove pier area.

District installed new accessible toilet rooms in this location.

**Ayala Cove Visitor's Center**

**Restroom**

Install restrooms unit wide.

Barriers removed at Immigration Station area restroom.

Ayala Cove restroom reported complete July 2010. Restroom at the West Garrison area will be modified in conjunction with the Ayala Cove to Perimeter Road trail project and reported as a separate item.

**Route**

Modify entrance ramp.

Side entry ramp installed, exception for alternate entrance reported Jan. 2012.

Modify stairs - handrails and striping.

Handrails installed on side entry stairs, exception for alternate entrance reported Jan. 2012.

**Immigration Station**

Page 1

Printed on 2/7/2017



**Activity**

Install bench at Immigration Station restroom

Install hi/low drinking fountain at Immigration Station restroom

**Coastlline**

**Trail**

Ano Nuevo Point Trail- Coastal bluff hiking

Project Complete 11/15/2016. Trailhead Sign installation expected 8/2017

**Trail (mi): 1.2**

**Borrego Palms Campground**

**Activity**

Create accessible campsites in each loop (4).

Create accessible picnic sites (6).

The picnic sites have been removed by the district and turned into campsites.

Modify tent space and raise faucet height in designated sites (3).

Relocate brochure rack at kiosk area.

Remove curb or relocate pay telephone at kiosk area (2).

Page 2

Printed on 2/7/2017

**Restroom**

Install accessible portable toilets (4).

Facilities removed

Modify unisex restroom #13 accessible toilet and shower rooms for grab bars, shower seat location (3).

Replace restrooms #9-12.

**Route**

Create accessible path of travel in picnic area (6).

Picnic area was removed by District.

Install accessible routes to portable toilets (4).

Portable toilets have been removed.

**Bow Willow Campground**

**Activity**

Install accessible campsites (2).

**Restroom**

Replace vault restroom.

CXT Vault restroom installed.

**Route**

Install route of travel.

**Culp Valley**

**Trail**

Culp Valley Overlook Trail- High desert hiking through State Wilderness.

Project completed and closed.

**Trail (mi): .5**

**Horse Campground**

**Activity**

Install accessible campsite.

Page 3

Printed on 2/7/2017

**Restroom**

Replace restroom/shower building.

**Route**

Install accessible path of travel in campground.

Route from campsite parking to campsite and route from parking to group use area were both completed.

**Primitive Campgrounds**

**Restroom**

Install compliant toilet facilities at each primitive campground (6).

Bow Willow primitive camp is the only primitive camp with facilites and the only one to have fully compliant restroom.

**Tamarisk Grove Campground**

**Activity**

Install accessible campsites (2).

Modify designated accessible campsite: raise water faucet, lower trash can height.

Modify step up into office and widen sales aisles.

Access to exterior porch is being provided where information is available and transactions can be made. Exception approved by MIG, October 2008.

Provide wheelchair seating in Campfire Center.

**Parking**

Install van accessible parking at office.

Space was provided at the new restroom building.

Parking at restrooms.

**Restroom**

Replace restroom/shower building.

Page 4

Printed on 2/7/2017

**Route**

Install path of travel to office.

Modify path of travel to campfire center.

Route to bathroom.

**Trail**

**Trail**

Visitor Center to Campground Trail- Desert hiking experience

Project completed and closed.

**Trail (mi): .75**

**Visitor Center**

**Route**

Repair route to overlook

**Visitor Center and Park Office**

**Activity**

Park Office - Modify sales counter for height.

French Door

Visitor Center - Modify exhibits for font and interactive control height (3).

Visitor Center - Modify fixed benches for height and clear space.

Visitor Center - Modify handrails to upper vista area and amphitheater and install wheelchair seating (4).

Existing handrails are ok.

Visitor Center - Modify sales counter for height.

**Parking**

Park Office - Install van accessible parking.

Page 5

Printed on 2/7/2017



**Restroom**

Visitor Center - Install accessible restroom.

The existing visitor center restrooms could not be modified. The visitor center is built into a hillside and enlarging the restrooms was not feasible. We built a new restroom at the site that is fully compliant.

**Route**

Install path of travel to park office.

Modify path of travel from parking to visitor center.

Existing Route ok. Some of the surface irregularities were ground down.

**Core use area**

**Trail**

Pioneer Trail- Hike through redwoods

Trail construction complete, sign installation anticipated to occur winter 2016.

**Trail (mi): .8**

Discovery Trail- Hike through redwoods

Trail construction complete, sign installation anticipated to occur winter 2016.

**Trail (mi): .5**

**Mineral Bar**

Page 6

Printed on 2/7/2017



**Restroom**

Install accessible restroom.

Install new restroom with parking

Install restroom and parking for raft put-in area.

**Shoeline**

**Trail**

Benicia Bay Trail

Project completed and closed.

**Trail (mi): 2.2**

**Picnic Area at Day Use**

**Activity**

Modify picnic site.

**Parking**

Add van accessible space.

**Restroom**

Replace portable toilet.

Replaced with vault style restroom.

**Route**

Create route to restroom from picnic area.

**Big Basin**

Page 7

Printed on 2/7/2017

**Activity**

Sequoia Group Camp, Modify 1 group site

**Big Basin Campground -**

**Activity**

Sempervirens 3 campsites including routes and parking, water stations

**Big Basin Campgrounds**

**Activity**

Blooms Creek - Create accessible campsites (4).

Trail Camps - Create accessible campsites (2).

All 4 sites in Alder trail camp have been modified including the restroom.

**Parking**

Blooms Creek - Modify parking space at combination building for van.

Huckleberry Tent Cabins - Create van space at combination building.

Sequoia Group Camp Area - Create van accessible parking.

Sequoia Group Camp Area - Create vehicle accessible parking.

**Restroom**

Blooms Creek - Modify combination building.

Combo building adjacent to campsite 137.

Huckleberry Tent Cabins - Modify combination building.

Adjacent to campsite # 8.

Huckleberry Tent Cabins - Retrofit outside utility sink.

Sequoia Group Camp Area - Modify combination building.

Trail Camps - Replace pit toilets.

Alder Camp has new restroom.

Wastahi - Modify combination building.

This project moved to Sempervirens Campground. Terrain not feasible in Wastahi. Exception reported July 08.

Page 8

Printed on 2/7/2017

**Route**

Sequoia Group Camp Area - Create accessible route from parking to restroom (dirt).

Trail Camps - Create accessible route from parking to campsites (2).

Alder Tail Camp is a hike in camp. The route to it is a park dirt road that is closed to unauthorized vehicles.

Trail Camps - Create accessible route from parking to restroom.

This is a hike in only camp. There is no parking at the restroom. There is a compliant route from all campsites in the campground to the restroom.

Wastahi - Modify stairs.

Terrain not feasible. Campground improvements will be done at Blooms Creek, Sempervirens, and Huckleberry Campgrounds.

**Big Basin Campgrounds -**

**Activity**

Huckleberry - 2 campsites exchange for Wastahi. Includes parking and routes.

**Entrance Area**

**Activity**

Create wheelchair and companion seating in campfire center (large).

Modify exhibits for interactive controls, clear space and font (3).

Exhibits inside the Semper Viren's Room are compliant.

Replace drinking fountain.

**Parking**

Create accessible van space at Campfire Center.

Modify parking for one van accessible space at headquarters building/visitor center.

Despite exception reported July 2011, unforeseen site conditions identified during construction permitted the installation of one accessible space near the Visitor Center and restroom.

Page 9

Printed on 2/7/2017

**Restroom**

Retrofit headquarters comfort station.

**Route**

Modify ramp for slope and install handrails.

Revised design eliminated ramp conditions.

Modify route (stairs) from headquarters to restroom (paved).

Modify route from parking to campfire center (dirt).

Modify route from parking to headquarters (paved).

Modify route from parking to restroom (paved).

Modify stairs for proper handrails.

**Headquarters**

**Trail**

Redwood Nature Trail- Trail loop through large old growth redwood trees.

Project completed and closed.

**Trail (mi): .6**

Blooms Creek Connector Trail- Hike through the redwoods

Project completed and closed.

**Trail (mi): .5**

Skyline to the Sea-Accessible Section- Hike through old growth redwoods

Project completed and closed.

**Trail (mi): .3**

**Park Store/Gift Shop/Nature Lodge**

**Activity**

Install 50% accessible picnic tables (4).

Modify drinking fountain.

Modify for text and some for clear space (3).

Clear space is compliant and alternate formats of exhibit text are available.

Replace fixed benches (4).

Page 10

Printed on 2/7/2017

**Parking**

Modify for van space.

Modify for vehicle space.

**Route**

Modify curb ramps (3).

Replace north stairs at deck to Park Store.

Modifications limited to handrail on one side only. Full compliance would have negatively affected historic fabric.

Replace north stairs outside Nature Lodge.

Handrails installed. Full compliance would have negatively affected historic fabric.

Replace south stairs at deck to Parks Store.

Handrails installed. Full compliance would have negatively affected historic fabric.

**Picnic Areas**

**Activity**

Create 50% accessible picnic sites (15).

Modify picnic site in main picnic area.

Modify picnic sites at "Stature of Responsibility Tree" (2).

**Restroom**

Replace middle picnic restroom.

South End - Retrofit/replace restroom.

Work to be done in main picnic area.

Toilets only Middle Picnic Area - replace (2).

All picnic work was done in main picnic area.

**Route**

Create 40% on accessible route (6).

Create accessible route to "Statue of Responsibility Tree."

Create accessible route to restrooms.

Project was done in the main picnic area.

Create accessible route to restrooms.

Completed in main picnic area.

Create accessible routes from parking to picnic areas (6).

Modify route from parking to restroom.

Page 11

Printed on 2/7/2017

**Rancho del Oso Area**

**Activity**

Horse Camp Area - Replace drinking fountain.

Horse Camp Area - Replace/relocate pay telephone.

Nature Center - Modify entrance (door) for threshold.

Nature Center - Modify exhibits for text size and font (3).

Nature Center - Modify fixed benches (2).

Nature Center - Modify picnic sites (4).

2 sites modified

Ranger Office/Visitor Center - Modify counter for height.

Plenty of access at desk to serve public.

Ranger Office/Visitor Center - Modify exhibit at entrance for clear space.

Waddell Beach Area - Replace exhibit.

**Parking**

Horse Camp Area - Create van accessible parking space.

Nature Center - Create van accessible parking space.

Ranger Office/Visitor Center - Create van accessible parking space.

Waddell Beach Area - Create van accessible parking space.

**Restroom**

Horse Camp Area - Replace portable toilet.

Portable was replaced with permanent vault unit.

Nature Center - Retrofit/replace restrooms.

Waddell Beach Area - Replace pit toilet.

Page 12

Printed on 2/7/2017

**Route**

Create accessible route from parking to horse area.

Create accessible route from parking to nature center.

Modify route from parking to Ranger Office.

Modify stairs for handrails and striping.

There are no stairs requiring handrails.

Modify stairs for handrails.

Route modified, handrails not required.

Retrofit ramp for slope and handrails.

Route modified, handrails not required.

**Sector Office**

**Activity**

Minor modification to door.

**Route**

Modify ramp for landing.

**Main Parking/Restroom Area**

**Activity**

Modify font and stabilize exhibit viewing area in parking lot.

**Parking**

Create accessible parking (with one van accessible space) (4).

Only three spaces required.

Page 13

Printed on 2/7/2017

**Restroom**

Modify restrooms for water and door pressure and signage.

Restroom was replaced.

**Route**

Modify route to restroom for stability and 3" rise.

Improve route from parking to Green Street

Trail from parking to Green Street improved for surface and level landings.

**Museum/Visitor Center**

**Activity**

Modify theater benches.

Modular removable seats with armrests installed.

Modify theater entrance.

Level landing for drop off, bench and entry modified.

Modify Entrance

Level landing for drop off, route and entry modified.

**Picnic Area**

**Activity**

Create 50% accessible picnic sites (4).

**Restroom**

Replace pit toilets (2).

**Route**

Create routes to restrooms (2).

**Tour Routes**

**Parking**

Create van accessible space in cemetery.

Parking space was not able to be installed due to cultural concerns. An accessible route was provided to the cemetery as an alternative.

Page 14

Printed on 2/7/2017



**Restroom**

Install new restrooms (2).

Restroom in main parking lot and picnic area accessible.

Replace pit toilets (2).

Restroom in main parking lot and picnic area are accessible.

**Route**

Modify route in cemetery.

**Trail**

Cemetery Trail- Hike through historic mining town

Project completed and closed.

**Trail (mi): .25**

**Beach Front**

**Trail**

Beach Promenade Trail- Asphalt trail along orange county beach front.

Project completed and closed.

**Trail (mi): 2.9**

**Campground**

**Activity**

Replace pay telephones at restrooms.

**Restroom**

minor modifications to combo building #16

**Route**

Modify curb ramps from campsites to multi-use pathway (4).

Curb ramps were installed to the restrooms which are connected to the multi-use pathway. Individual accessible campsites (two), have direct access to the multi use pathway. Note: Work was actually completed in June, 06/07.

**Day Use**

Page 15

Printed on 2/7/2017

**Restroom**

Install compliant doors

**Day Use Area**

**Activity**

Install proper signage for first aid.

Modify door for threshold, slope and hardware.

Modify drinking fountain pressure at building.

Modify snack bar counters for proper height (5).

Provide 50% accessible picnic sites (7).

Relocate and replace pay telephones (4).

Replace pay telephone with accessible model (3).

**Parking**

Modify curb ramps

Modify van parking

Modify van parking in lot 18 (1).

Modify van parking in lot 21 (1).

Modify vehicle parking in lot 16 (5).

Modify vehicle parking in lot 18 (2).

Modify vehicle parking in lot 21 (4).

Modify vehicle parking in lot 24 (4).

**Restroom**

Modify outdoor shower heads for height and adjust pressure of controls and time they stay on (5).

Replace buildings (13, 16, 18, 21 and 24) - threshold, hardware, slope of floor, grab bars, proper signage, stall width (large).

Page 16

Printed on 2/7/2017



**Route**

Provide 40% accessible picnic sites on routes of travel (30).

Replace handrails on multi-use pathway.

This is an Outdoor Recreation Access Route - handrails are not required.

**Sector Office**

**Activity**

Modify Sector Office Doors

**Picnic Area**

**Activity**

Create 15 accessible picnic sites.

**Restroom**

Replace small comfort station.

**Route**

Create routes to 6 picnic sites.

**Tijuana Estuary**

**Parking**

Install 4 spaces.

Only 3 spaces required.

**Campground**

Page 17

Printed on 2/7/2017



**Activity**

Retrofit campsites (3).

**Picnic Area**

**Activity**

Create 50% accessible sites (10).

9 sites were completed. No additional sites needed. Only 4 required by the latest proposed Federal Outdoor Guidelines.

**Route**

Create routes to 5 picnic sites.

Have routes to all 9 accessible picnic sites.

**Parking**

Modify accessible space.

**"Beach"/Swimming Area**

**Activity**

Fishing Pier - Modify fishing platform: install new handrails with accessible areas, curb guides (retrofit ok too).

End of pier lowered for access, shelf installed to help with tackle boxes etc.

North Picnic Area - Modify 50% of the picnic sites for accessibility (5).

Group picnic had vault restroom installed near this location.

Picnic Area - Modify picnic sites to make 50% accessible (4).

Page 18

Printed on 2/7/2017

**Parking**

Install van accessible space.

Space installed.

Modify (re-stripe) auto accessible spaces (loading zones too narrow) (5).

**Restroom**

Fishing Pier - Replace portable toilet.

District removed portable toilet because of cost. A permanent vault was evaluated for site. Set back requirements could not be met. Vault toilet installed at Group day use as alternate location. Parking was installed at fishing site.

Modify restrooms.

Restrooms had fixtures, door signs and outdoor showers done.

**Route**

Fishing Pier - Modify route to pier.

North Picnic Area - Create accessible routes for accessible picnic sites (3).

Picnic Area - Create accessible routes for 2 of the 4 accessible sites.

**Campground**

**Activity**

Install 4 wheelchair and companion seats in campfire center.

Retrofit designated accessible sites: install accessible tent sites, tables, spigots, drains and trash (4).

Retrofit/replace additional sites with accessible ones (3).

Page 19

Printed on 2/7/2017

**Restroom**

Retrofit small combo restrooms (especially showers) (4).

**Trail**

Brannan Island Campground Trail- Hike/Bike Asphalt or Concrete Trail

Project completed and closed.

**Trail (mi): 3**

**Delta Berthing Area**

**Activity**

Berthing Area - Install at least 2 new accessible walk-in campsites.

Berthing Area - Retrofit dock (widen; add handrails, curb guides, contrast stripes).

This is a proposed DBAW project. Compliant per ADAAG.

**Restroom**

Replace combo restroom.

DBAW project not previously reported; actual completion 06/07.

**Route**

Berthing Area - Create accessible route from parking to docks, slope, surfaces.

Proposed DBAW project. Compliant per ADAAG

Berthing Area - Create accessible routes from dock and from parking to campsites (2).

Route exists from docks to accessible camping. Compliant per ADAAG.

Boat Launch - Modify route to group picnic area.

Boat Launch - Retrofit (re-grade or ramp) 150' route of travel from parking to docks.

Proposed DBAW project. Compliant per ADAAG.

**Entrance Area**

Page 20

Printed on 2/7/2017

**Activity**

Kiosk Area - Install new drinking fountain.

Rally (Picnic) Site - Install 6 accessible picnic sites.

All sites are on native soil that is firm and stable.

Visitor Center - Install new interpretive shelter panels (3).

Visitor Center - Modify doorway to visitor center (clearance, hardware, threshold).

**Parking**

Kiosk Area - Modify one parking space for van accessibility.

Kiosk is drive up only. Space added at VC.

Rally (Picnic) Site - Create 1 car and 1 van accessible space.

No marked spaces. Area is level and firm, individual can choose where to park to meet individual needs. Site is normally a reserved site.

Visitor Center - Install 1 new van accessible parking space.

**Restroom**

Rally (Picnic) Site - Replace portable toilet.

Permanent vault toilet installed instead of portable.

**Route**

Kiosk Area - Create accessible route to new drinking fountain.

Kiosk Area - Create accessible route.

Drive up only. No public pedestrian route to Kiosk.

Rally (Picnic) Site - Create 3 accessible routes to the 6 sites.

Rally (Picnic) Site - Create accessible routes of travel to picnic area.

Existing surface acceptable when dry.

Visitor Center - Create new accessible route.

Added parking and new route to ramp.

Visitor Center - Install new building access ramp.

Ramp has a 10% slope which meets ORR Guidelines. Handrails are being installed to help with access. Route is barrier free.

**Group Camping**

Page 21

Printed on 2/7/2017

**Activity**

Install at least 2 accessible campsites.

**Parking**

Install van accessible space.

Parking at RR done.

**Restroom**

Modify restroom.

Modifications to interior fixtures and shower completed.

**Route**

Modify route from parking to campsite.

**Park Office**

**Activity**

Modify entrance doorway.

**Parking**

Create van accessible space.

**Windy Cove Area**

**Activity**

Install accessible water spigots (2).

Replace 50% of fixed benches (5).

**Restroom**

Modify comfort station.

Minor modifications done to RR. This includes outdoor showers.

Modify outdoor shower: needs grab bars, adjust head heights and pressures.

Page 22

Printed on 2/7/2017



**Route**

Create accessible routes to benches (2).

Modify routes to picnic area (2).

**Beaver Creek Area**

**Activity**

Beaver Creek Picnic Area - Install 50% accessible picnic sites (2).

South Grove Trailhead - Replace benches (2).

One bench was installed at trailhead, secondary trailhead where second bench is cannot be made accessible due to terrain and environmental issues. Slopes on existing route are too steep to be made accessible and a reroute is not feasible due to environmental issues.

South Grove Trailhead - Replace exhibits (2).

There is only one exhibit at this location, not two. Exhibit was moved to accessible location at the trailhead.

**Parking**

Beaver Creek Picnic Area - Install auto accessible parking space.

Beaver Creek Picnic Area - Install van accessible parking space.

Gate 30 Trailhead - Install van accessible parking space.

South Grove Trailhead - Install van acessible parking space.

Page 23

Printed on 2/7/2017

**Restroom**

Beaver Creek Picnic Area - Install an accessible restroom.

Gate 30 Trailhead - Install an accessible restroom.

**Route**

Beaver Creek Picnic Area - Install accessible route from Beaver Creek Picnic Area to restroom.

Beaver Creek Picnic Area - Install accessible routes to 40% of 50% sites at Beaver Creek Picnic Area (2).

Route was made to the required two (2) sites and the route was extended to an additional three (3) sites for a total of five

(5) accessible sites.

Gate 30 Trailhead - Install accessible route to restroom.

**Beaver Creek Picnic Area**

**Trail**

Beaver Creek Picnic Area Trail- Trail though conifer forest and riparian areas.

Project completed and closed.

**Trail (mi): .75**

**Entrance Area**

**Activity**

Jack Knight Memorial Hall - Install accessible pay telephone.

Jack Knight Memorial Hall - Install accessible soda machine.

Jack Knight Memorial Hall - Modify entry.

Jack Knight Memorial Hall - Replace at least 1 bench.

Parking - Modify (lower) kiosk counter.

Parking - Order accessible pay telephone.

Accessible phone installed.

Visitor Center - Install at least 2 accessible .seat spaces in AV room.

Visitor Center replaced.

Visitor Center - Modify drinking fountain.

Visitor Center - Modify information counter.

Visitor Center replaced.

Visitor Center - Replace benches (2).

One required.

Page 24

Printed on 2/7/2017

Visitor Center - Replace exhibits (2).

Visitor Center replaced.

**Parking**

Install at least one van accessible parking space.

Visitor Center - Modify parking area: correct slope, increase length to 18'.

**Restroom**

Jack Knight Memorial Hall - Retrofit/replace restrooms (2).

Two new restrooms were built. A comfort station and a combination building.

**Route**

Jack Knight Memorial Hall - Replace ramp.

Jack Knight Memorial Hall - Retrofit stairs.

Ramp to building is complete and is main route for all visitors. Stairs will not be done due to historical value.

Provide accessible route to phone.

Pay phone at Jack Knight Hall.

Visitor Center - Modify ramp to correct 11% slope.

**North Grove Area**

**Activity**

Campfire Center - Install at least 4 more accessible seating spaces (need a total of 6).

North Grove Campground - Modify designated accessible campsites: slopes, water spigots and drains, lack of shade (4).

North Grove Lot Restrooms - Replace pay telephone.

Pay phone removed from this area.

North Grove Picnic Area - Install at least 50% accessible picnic sites (pad, furnishings, trash, water) (10).

Page 25

Printed on 2/7/2017

**Parking**

North Grove Picnic Area - Modify parking: install van accessible space.

Ranger Station Area - Modify parking: install at least one additional van accessible space.

Done at entrance station.

**Restroom**

North Grove Campground - Modify designated accessible restroom (improve slope, replace grab bar, insulate drain and hot water pipes).

New restroom combination building constructed that services both campground and picnic area.

North Grove Campground - Replace other camp restrooms

- vault (4).

Vault restrooms are not being replaced. Two new additional combination building were built that service both the campground and picnic areas.

North Grove Campground - Retrofit shower stall.

New restroom installed with compliant showers. Existing shower has been modified for improved access.

North Grove Picnic Area - Replace small restrooms (2).

New combination building that services both campground and picnic area.

Retrofit North Grove Lot restroom.

Accessible restrooms are located in the new visitor center.

**Route**

Modify route to ranger station.

Provided at new entrance station.

North Grove Picnic Area - Create accessible routes to 40% of 50% at North Grove Picnic Area (4).

Additional picnic sites are done with Jack Knight Hall project.

**Trail**

North Grove Trail- Redwood Interpretive Trail

Project completed and closed.

**Trail (mi): 1.7**

**Oak Hollow Campground Area**

Page 26

Printed on 2/7/2017

**Activity**

Install at least 3 additional accessible campsites.

One accessible campsite provided. Terrain will not allow additional sites. Campground is located on the side of a mountain valley where level areas for accessible routes and features are not available. This will be addressed by additional accessible camping in North Grove Campground.

Retrofit designated accessible campsites (#80): regrade, replace spigot and drain.

**Parking**

Modify 14% slope at back of designated accessible parking space (2).

Scenic Overlook Area - Install at least 1 van accessible parking space.

**Restroom**

Modify restroom near site 80: install new grab bar, non twist sink handles.

Reconfigure shower: move controls to wall adjacent to bench.

This is an approved DSA design. When building is fully renovated, controls will be relocated.

Replace restrooms by sites 97 and 109.

Accessible camping provided in North Grove. Terrain not feasible at Oak Hollow.

Scenic Overlook Area - Install accessible restroom.

**River Area Day Use**

**Activity**

Lava Bluffs Trailhead Area - Install 50% accessible picnic sites (2).

All picnic sites were removed by District in 06/07. There are no picnic sites at this location to be made accessible.

Lava Bluffs Trailhead Area - Replace exhibit.

Exhibit has been moved to provide access.

Oak Leaf Spring Picnic Area - Install 50% accessible picnic sites at (2).

Memorial plaque can be viewed from road.

River Picnic Area - Install 50% accessible picnic sites (3).

Equivalent experience offered in other picnic areas within the park.

Page 27

Printed on 2/7/2017

River Picnic Area - Replace exhibit on north side..

Equivalent experience offered in other picnic areas within the park.

**Parking**

Lava Bluffs Trailhead Area - Install at least 1 van accessible parking space.

Oak Leaf Spring Picnic Area - Install 1 accessible van parking space.

Equivalent experience offered in other picnic areas within the park.

River Picnic Area - Install 1 accessible auto parking space at picnic area.

River Picnic Area - Install 1 van accessible space in picnic area.

River Picnic Area - Install signs at accessible parking in north lot (2).

Equivalent experience offered in other locations.

River Picnic Area - Install van accessible parking in south lot.

Equivalent experience offered in other locations.

**Restroom**

Lava Bluffs Trailhead - Install an accessible restroom.

**Route**

Lava Bluffs Trailhead Area - Install accessible route from parking to new restroom.

Lava Bluffs Trailhead Area - Install accessible routes to 40% of 50% sites (2).

District removed all picnic sites from this location.

Oak Leaf Spring Picnic Area - Install accessible route to picnic area.

Equivalent experience offered in other picnic areas within the park.

Oak Leaf Spring Picnic Area - Install accessible routes to 40% of 50% sites (2).

Equivalent experience offered in other picnic areas within the park.

River Picnic Area - Install accessible route to river.

The stair route to the river was improved to be compliant, and a separate compliant trail was made to the river.

River Picnic Area - Install accessible routes to 40% of 50% sites (2).

Equivalent experience offered in other picnic areas within the park.

**River Picnic Area**

Page 28

Printed on 2/7/2017



**Trail**

Stanislaus River Access Trail- Hike down to picnic area located on the North Fork of the Stanislaus River.

Project completed and closed.

**Trail (mi): .25**

**White Fir Environmental**

**Activity**

Create at least 2 accessible campsites.

Due to environmental issues and terrain access - one site has been made accessible. The second site is in a flood area and the route cannot be maintained as accessible. There are only 2 sites total. These are hike in sites. Exception Reported July, 08

**Citrus Groves**

**Trail**

Knoll Trail-Hike through Citrus Groves

Project completed and closed.

**Trail (mi): .75**

**Educational Pavilion**

**Route**

Modify route to Educational Pavilion

**Sunkist Center Area**

**Activity**

Install 50% picnic sites.

Modify gazebo benches.

Modify light switches in Sunkist Center.

Controls are operated by park staff.

Page 29

Printed on 2/7/2017



**Parking**

Install 1 additional van space.

**Restroom**

Minor modification to restroom signage.

**Route**

Install accessible routes to 2 accessible picnic sites (A/C surface).

Modify route to restroom.

Modify route to Sunkist Center.

**Campground**

**Activity**

Modify for accessible campsites (5).

Construction in 2006/2007

Replace pay telephone.

Construction 2006/2007

**Restroom**

Minor modification to restroom.

Construct 2006/2007

Replace outdoor shower.

Contract 2006/2007

**Route**

Create accessible path from campground to restroom (1.5).

Construct 2006/2007

**District Office**

Page 30

Printed on 2/7/2017

**Activity**

Replace doors to building (2).

District office moved to Prairie City.

**Parking**

Create van accessible parking space.

District office moved to Prairie City.

**Restroom**

Retrofit restroom.

District office moved to Prairie City.

**Route**

Create accessible route of travel.

District Office Moved to Prairie City.

**Picnic Areas**

**Activity**

Modify 50% of picnic sites to be accessible (15).

**Restroom**

Replace portable toilets with accessible models (6).

**Route**

Create accessible paths to restrooms (4).

Modify 40% of picnic sites to be on accessible route of travel (6).

**Ranger Office/Visitor Center**

**Activity**

Replace pay telephone with accessible model.

Replace picnic table.

Page 31

Printed on 2/7/2017



**Parking**

Modify van accessible space.

**Restroom**

Replace restroom.

Not public restroom.

**Route**

Modify route from parking to office.

No longer open to public, offices.

**Track Areas**

**Activity**

MX Track - Modify bleacher seating.

**Parking**

70cc Track - Modify van accessible parking.

70cc Track - Modify vehicle accessible parking (2).

MX Track - Create van accessible parking space.

**Restroom**

70cc Track - Minor modification to restroom.

**Campground**

**Activity**

Modify 10 campsites, 2 each area where a combo building is to be replaced plus 2 other sites, also modify water and trash access.

Campsites have been completed in Anacapa and Santa Cruz Loops, 7 total. RV sites still need to be completed.

Modify 7 tent sites to be compliant

In Anacapa Loop sites #5, 15, Bobcat and Fox have been modified for access.

In Santa Cruz Loop sites # 38, 52, and 64 have been modified for access.

Modify the campfire center for seating, routes and parking.

Page 32

Printed on 2/7/2017



**Main Picnic Area**

**Activity**

Install 50% accessible picnic tables.

Routes to tables.

**Parking**

Install 7 accessible parking spaces, 1 van accessible space.

**Restroom**

Install signage.

Modify outdoor showers.

Retrofit restrooms 8 and 9.

Two restrooms combined into one centralized restroom.

**Route**

Install signage on routes of travel.

New routes are compliant -additional route signage to be installed upon completion of beach access route.

Modify path of travel to restrooom number 9.

**Root Creek**

**Trail**

Root Creek Trail- Hike through coniferous forest to Root Creek.

Trail construction is complete, sign installation anticipated to occur spring 2015.

**Trail (mi): 1**

**Vista Point**

Page 33

Printed on 2/7/2017



**Trail**

Vista Point Trail- Trail leading to views of crags and Mount Shasta

Project completed and closed.

**Trail (mi): .25**

**Vista Point Area**

**Restroom**

Install new vault restroom.

**Route**

Re-route path to Vista Point (1000').

**Family Campground**

**Activity**

Create 3 campsites.

Modify 1 campsite.

**Parking**

Modify for 1 van accessible space at combo building.

**Restroom**

Replace combo building (1)

Route to facility was modified to provide level area for display panel. The route meets ORAR standards and was approved by T.Gilbert with MIG.

Replace restroom (1).

Page 34

Printed on 2/7/2017



**Route**

Create route from road to combo building (1).

Create route from road to restroom building (1).

**Kiosk/Family Picnic**

**Activity**

Family Picnic - Modify 3 picnic sites.

Family Picnic - Modify 8 picnic sites.

Modified 50% of the total picnic sites.

Kiosk - Modify entrance station.

Exception approved by MIG, October 24, 2008.

**Parking**

Family Picnic - Modify for van accessible space.

Kiosk - Create van accessible space.

**Restroom**

Family Picnic - Retrofit small restroom.

Restroom was replaced.

**Route**

Family Picnic - Route to beach.

**Picnic Area**

**Trail**

ADA Trail Loop- Hike through San Joaquin Riparian area with views of large Valley Oaks.

Trail construction complete, sign installation anticipated to occur summer 2014.

**Trail (mi): .8**

**Campground**

Page 35

Printed on 2/7/2017



**Trail**

Shoreline Trail- Woodland and bay-side hiking experience

Project completed and closed.

**Trail (mi): 1.5**

**Turtle Back Hill**

**Trail**

Turtle Back Hill Trail- Bayside hiking along San Pablo Bay.

Project completed and closed.

**Trail (mi): .7**

**Cole Creek Campground**

**Activity**

Install at least 2 accessible sites (need 7 total).

**Restroom**

Replace restroom with shower.

**Route**

Install accessible path of travel from new accessible sites to accessible restroom with shower.

**Day Use Areas**

**Activity**

Boat Launch Area - Install 50% accessible picnic sites (10).

10 sites are not present. 5 sites have been made accessible.

Boat Launch Area - Install accessible viewing space for exhibit panel.

Boat Launch Area - Install basic dock: replace/retrofit gangway; replace/retrofit ramps to 2 docks; install accessible boat slip; modify piers/docks (add curb guides and hand rails).

Department of Boating and Waterways installed this new facility.

Day Use Picnic Area - Install 50% accessible picnic sites (5).

Page 36

Printed on 2/7/2017

Day Use Picnic Area - Install 50% accessible picnic sites in group picnic area (15).

This area is now group camping and meets the accessibility requirements for group camping.

Swim Beach Area - Install 50% accessible picnic sites (10).

The swim beach does not have 10 sites. There are only 4 picnic sites and all 4 have been made accessible.

Swim Beach Area - Install accessible viewing area for exhibit panel.

Swim Beach Area - Replace drinking fountain.

Swim Beach Area - Retrofit snack bar window counter.

Facilities removed, nothing to modify for access.

**Parking**

Boat Launch Area - Modify parking to create 1 van accessible space and 2 more auto accessible spaces.

**Restroom**

Boat Launch Area - Replace restroom.

Swim Beach Area - Install accessible outdoor shower.

Swim Beach Area - Replace restroom.

This restroom was modified to make compliant and not replaced.

**Route**

Boat Launch Area - Install accessible paths of travel to 40% of accessible picnic tables (4).

Boat Launch Area - Install curb ramp.

Day Use Picnic Area - Install 40% of 50% accessible picnic sites on accessible paths (2).

Day Use Picnic Area - Install 40% of 50% accessible picnic sites on accessible paths (6).

Day Use Picnic Area - Install accessible path or road to group picnic area.

Swim Beach Area - Install accessible path of travel to exhibit panel.

Swim Beach Area - Install accessible path of travel to outdoor shower.

Page 37

Printed on 2/7/2017

Swim Beach Area - Install accessible path of travel to restroom.

Swim Beach Area - Install accessible paths of travel to 40% of accessible tables (4).

There are only 4 tables and all 4 were done.

**Kelsey Creek Campground**

**Activity**

Install 1 or 2 additional accessible campsites, preferably in different area than other 2 (need 7 total).

The required number of sites are dispersed between the Cole Creek and Kelsey Creek loops of the campground.

Replace bench.

Replace drinking fountain.

Retrofit site 49.

Replaced with site #38

Retrofit site 50.

**Parking**

Modify 1 parking space for van accessibility.

**Restroom**

Modify designated accessible toilet.

Replace/retrofit designated accessible shower room.

**Route**

Retrofit curb ramp by restroom: correct flared slopes, add grooved border.

**Trail**

Kelsey Creek Trail- Boardwalk and trail along water's edge with fishing access.

Project completed and closed.

**Trail (mi): .7**

**Kiosk/Ranger Station/Sales Area**

Page 38

Printed on 2/7/2017

**Activity**

Reconfigure aisle to add 4" to width.

Replace doorknob.

Replace drinking fountain.

Replace fixed bench.

Replace/retrofit sales counter.

**Parking**

Modify parking to create a van accessible parking space.

**Route**

Install curb ramps and landings to pavement near parking and to island at kiosk rear window (2).

**Upper Bay View Campground**

**Trail**

Dorn Nature Trail- Nature trail with distant lake views

Project completed and closed.

**Trail (mi): .8**

**Visitor Center/Sector Office**

**Activity**

Close caption AV show (or provide written transcription).

Install accessible beches on porch and at bottom of ramp (3).

Install wheelchair seating in AV room.

Seating is provided in the back row of this facility. This is a very small AV room and the view from the last row is excellent.

Modify counter at the Sector Office.

Replace drinking fountain.

Replace sales counter.

Counter modified

Page 39

Printed on 2/7/2017



**Route**

Modify ramp: replace handrails.

Modify stairs: stripe nosings; replace handrails.

**Parking**

gravel area needs installation of van space.

One van and one regular accessible parking space installed in the overflow parking lot.

Van spaces at Allensworth Hotel, Allensworth School 2 modify.

Public parking is not typically allowed at the hotel or at the school. Two accessible parking spaces were installed in the main visitor parking lot.

**Day Use Area**

**Activity**

Picnic Area Lower Lot - Install an additional accessible site.

Picnic Area Lower Lot - Modify designated accessible picnic sites (2).

**Route**

Picnic Area Lower Lot - Modify soil route from parking to tables.

**District Office**

Page 40

Printed on 2/7/2017

**Activity**

Modify doorway thresholds (2).

Replace doors to office and to restroom (2).

**Parking**

Create van accessible parking space.

**Restroom**

Modify unisex restroom on office porch.

**Route**

Modify ramp.

**Fulton/State/Main Street Area**

**Activity**

Douglass Saloon, NY Dry Goods, Blacksmith Shop, Columbia House - Modify entrance doorways (3).

**Parking**

Douglass Saloon, NY Dry Goods, Blacksmith Shop, Columbia House - Install accessible parking.

Accessible parking spaces provided on State Street and Fulton Street.

**Restroom**

Douglass Saloon, NY Dry Goods, Blacksmith Shop, Columbia House - Replace restrooms at Columbia House.

Douglass Saloon, NY Dry Goods, Blacksmith Shop, Columbia House - Replace restrooms behind Douglass Saloon.

**Route**

Douglass Saloon, NY Dry Goods, Blacksmith Shop, Columbia House - Modify/retrofit routes of travel (4).

**Fulton/Washington/Parking Lot**

Page 41

Printed on 2/7/2017

**Activity**

Fallon Hotel - Modify entry doorway.

Fallon Theater/Ice Cream Parlor - Modify entry doorway.

Miners' Store, Masonic Temple, Assay Office, Wells Fargo, Gazette, Eagle Cottage, DO Mills - Modify entry doorways (7).

Miner's Store not complete, will add new item per notes in January 2014 cover letter.

**Restroom**

Miners' Store, Masonic Hall, Assay Office, Wells Fargo, Gazette, Eagle Cottage, DO Mills - Replace designated accessible restroom behind Eagle Cottage.

**Route**

Fallon Hotel - Retrofit route to entry.

Issues with route; see notes in January 2014 cover letter.

Fallon Theatre/Ice Cream Parlor - Modify entry ramp.

Ramp eliminated.

Miners' Store, Masonic Hall, Assay Office, Wells Fargo, Gazette, Eagle Cottage, DO Mills - Modify/retrofit routes (7).

Issues with route; see notes in January 2014 cover letter.

**Jackson/Pacific/Main St. Area**

**Activity**

St Charles Saloon - Retrofit doorway.

**Parking**

St Charles Saloon - Install 1 van accessible parking space.

**Restroom**

St Charles Saloon - Retrofit restroom behind saloon.

This restroom was replaced.

Page 42

Printed on 2/7/2017

**Route**

St Charles Saloon - Install and sign accessible route from parking to saloon.

Issues with route; see notes in January 2014 cover letter.

**Remaining Area Between Main and**

**Activity**

Firehouse, Butcher Shop (Chinese Temple), Leather Shop, Tibbets House, Barber Shop, Barn and Jail - New visitor center.

Not installing new visitor center. Facilities will be made accessible.

Firehouse, Butcher Shop (Chinese Temple), Leather Shop, Tibbetts House, Barber Shop, Barn and Jail - Create clear space at doorways (6).

Magendie Buidling (Grocery Store) - Retrofit entry doorway.

**Parking**

Firehouse, Butcher Shop (Chinese Temple), Leather Shop, Tibbetts House, Barber Shop, Barn and Jail - Create accessible parking.

Accessible parking on the corner of Jackson and Columbia St., or behind the City Hotel.

**Route**

Firehouse, Butcher Shop (Chinese Temple), Leather Shop, Tibbetts House, Barber Shop, Barn and Jail - Install accessible routes (6).

Issues with route; see notes in January 2014 cover letter.

**Schoolhouse Area**

**Activity**

Install accessible drinking fountain.

Page 43

Printed on 2/7/2017

**Parking**

Install one van accessible parking space.

**Route**

Create accessible route from parking to schoolhouse.

Modify rear stairs.

Retrofit ramp entry to schoolhouse.

**State/Jackson/Main Street Area**

**Activity**

Candy Kitchen, Bakery, Towle Leavitt Building, Photo Studio, Odd Fellows, Justice Court, Drug Store and Dental Office Exhibits - Modify doorways (6).

Museum/Park Information Center - Install accessible drinking fountain.

Adjacent to Sector Office on Jackson.

Museum/Park Information Center - Modify doorway threshold.

Sector Office on Jackson Street.

Museum/Park Information Center - Modify exhibits (3).

Museum/Park Information Center - Modify sales/info counter.

**Restroom**

Museum/Park Information Center - Retrofit restrooms.

**Route**

Candy Kitchen, Bakery, Towle Leavitt Building, Photo Studio, Odd Fellows, Justice Court, Drug Store and Dental Office Exhibits - Modify routes of travel (9).

Issues with route; see notes in January 2014 cover letter.

Museum/Park Information Center - Modify path of travel to rear restrooms.

Museum/Park Information Center - Modify path of travel to restroom.

Museum/Park Information Center - Modify/retrofit ramp.

Page 44

Printed on 2/7/2017



**Green Valley Equestrian Camp**

**Activity**

Create two accessible campsites

One loop in the Green Valley campground was converted to equestrian camping. Two accessible campsites are complete.

**Los Caballos Horse Camp and Day**

**Activity**

Create accessible campsites (2).

facility no longer in use due to fire

Relocate and replace pay telephone.

facility no longer in use due to fire

Relocate self pay machine.

facility no longer in use due to fire

**Restroom**

Replace pit toilet.

facility no longer in use due to fire

Replace restrooms.

facility no longer in use due to fire

**Route**

Create accessible routes from campsites to restrooms (2).

facility no longer in use due to fire

**Park District Headquarters/Museum**

**Parking**

Modify accessible space for striping and signage.

**Restroom**

Replace restroom.

This is called the Dyar House parking lot restroom.

Page 45

Printed on 2/7/2017

**Route**

Create accessible route from parking to restroom.

**Paso Picacho**

**Trail**

Azalea Glen Trail- Woodland hiking experience near Paso Picacho Campground

Accessible parking to be incorporate into campground accessibility improvements.

**Trail (mi): 1.4**

**Stonewall mine**

**Trail**

Stonewall Mine Trail- Mine intepretation/mountain views

Project completed and closed.

**Trail (mi): .5**

**Beach Front**

**Trail**

Beach Promenade Trail - Coastal views along Orange Coast beach front

Project completed and closed.

**Trail (mi): 1.3**

**Campground**

**Activity**

Create 5 more acessible campsites.

Create wheelchair and companion seating at campfire center.

Modify 2 campsites.

Replace pay telephone with accessible model and locate on accessible surface (2).

Page 46

Printed on 2/7/2017

**Parking**

Modify parking space at combination building to make it van accessible.

**Restroom**

Modify combination building for sink, urinals (2).

Modify comfort station buildings (3).

Two combination buildings with showers were replaced instead of modifying the three comfort stations without showers. Replacing the buildings with showers provides a greater accessible experience for the campground program.

Replace outdoor showers with accessible models (2).

Showers are at new restrooms.

**Route**

Create accessible route by stabilizing surface.

Routes used in the campground are Outdoor Recreation Access Routes. All pedestrians us the camp loop road, including persons with disabilities.

Modify route from road to combination building (2).

Modify route from road to comfort station (3).

Two combination buildings with showers were replaced instead of modifying the three comfort stations without showers. Replacing the buildings with showers provides a greater accessible experience for the campground program.

**Entrance Area**

**Activity**

Modify door for poundage.

Modify fixed bench with back support, armrest and clear space.

Modify sales counter for height.

Modify some exhibits for height of text and text font (4).

Replace pay telephone with accessible model and with enough clear space.

Pay phone removed.

Page 47

Printed on 2/7/2017

**Parking**

Modify to create van accessible space with proper signage.

**Route**

Create crossing zone from parking to visitor center, including modification for slope.

Modify curb ramp to visitor center.

**North Day Use Area**

**Activity**

Create 50% accessible picnic sites in Promenade Picnic Area (10).

Modify 50% picnic tables in group picnic area (2).

Modify picnic area exhibit text for serif font (3).

Modify picnic area for 50% accessible sites (85).

Replace the Paluka fixed bench.

**Parking**

Modify van parking in lot 1.

Modify van parking in lot 2 (2).

Modify van parking in lot 3.

Modify vehicle parking in lot 1 (4).

Modify vehicle parking in lot 2 (7).

Modify vehicle parking in lot 3 (4).

**Restroom**

Modify stall in comfort station for space from front of toilet to door, sink controls, modify urinals for hand controls, proper signage (2).

Replace outdoor showers (3).

Replace outdoor showers at lifeguard tower 30.

Replace portable toilet.

Page 48

Printed on 2/7/2017

Replace restrooms/dressing rooms (3).

**Route**

Create 40% accessible picnic sites in Promenade Picnic Area on accessible route (4).

Create accessible routes for picnic sites (3).

Modify accessible route at Promenade Picnic Area.

Modify curb ramps for slope in all lots (6).

Modify picnic area for 40% accessible sites on accessible route (35).

Modify route to lifeguard tower 30 for minor barriers.

Modify to have 40% of the accessible picnic sites in the group picnic area on an accessible route.

**South End Day Use (IPU)**

**Activity**

Modify for 50% accessible tables, 40% on accessible route (75).

Project complete- Exception to number of sites, reported July 2009.

Replace fixed benches in horseshoe pit area.

Horse shoe pit relocated to North end of park.

**Parking**

Modify van parking and install proper signage (2).

The parking spaces were installed at the new day use restroom.

Modify vehicle parking spaces and install proper signage (7).

**Restroom**

Relocate outdoor showers (2).

Outdoor showers have been modified for access.

Replace restroom buildings (2).

Only one restroom was replaced. The other restroom is an early accessible design. The replaced restroom provides access to the picnic areas and the horse shoe pit areas.

Page 49

Printed on 2/7/2017



**Route**

Create accessible route from parking to horseshoe pits.

Create accessible route from parking to picnic sites (3).

Create route from parking to restrooms (2).

**Campground**

**Activity**

Modify 8 campsites.

Modify campfire center for seating and route

**Route**

Create routes to restrooms.

**Core use area along lake**

**Trail**

Lakeside Interpretive Trail- Hike along Donner Lake

Trail construction complete, sign installation anticipated to occur summer 2016.

**Trail (mi): 2.3**

**Visitor Center/Museum**

**Activity**

Install 2 automatic door openers.

New Visitor Center complete and open.

Install exhibits (20).

Modify 2 ramps (install handrails and signs).

The Visitor Center has been replaced and ramps eliminated. - Exhibit construction is underway. Anticipated opening - May 2015.

Modify sales counter.

Modify threshold (rear).

Page 50

Printed on 2/7/2017



**Parking**

Install curb ramp.

Install signage (2 spaces).

Modify parking to create van accessible parking.

**Restroom**

Retrofit/replace restrooms.

**Campgrounds**

**Trail**

Campground Trail- Hike through pine/fir forest.

Project completed and closed.

**Trail (mi): .7**

**Day Use Area**

**Activity**

Boat Pier - Replace water fountain.

Relocated 200' North due to significant tree roots. Serves boat dock and waterfront picnic area.

Caretaker House/Office - Modify entrance door for hardware, threshold and kickplate.

Now a private residence. This will not be made accessible.

Ehrman Mansion - Modify entrance door for hardware, kickplate and threshold.

Virtual tour provided. Exception reported Jan. 2010.

Ehrman Mansion - Modify stairs for striping and handrails.

Stairs on interior tour route.

Ehrman Mansion - Modify text font on exhibits (6).

General Phipps Cabin - Modify text on exhibits.

Exhibit panel adjacent to cabin.

Nature Center - Modify sales counter 10 feet.

Nature Center - Modify text on exhibits (4).

Nature Center - Provide open captioning on video (2).

North Boat House - Modify text on exhibits (2).

Page 51

Printed on 2/7/2017

Picnic Area - Create accessible picnic sites (20).

Picnic Area - Replace water fountain.

Relocated to improved restroom by the Visitor Center.

South Boat House - Exhibit.

Exhibit panel adjacent to South Boat House.

Nature Center - Modify sales counter 10 feet.

Create accessible picnic sites at waterfront

**Parking**

North Boat House - Create van accessible parking space.

Virtual tour provided. Exception reported Jan. 2010.

Picnic Area - Create accessible parking (3).

**Restroom**

Picnic Area - Replace restrooms (2).

Modify restroom near visitor center and mansion

**Route**

Boat Pier - Modify walkway for gaps in planks and handrails on rock stairs.

Boat Pier - Needs handrails.

Handrails not required on piers.

Caretaker House/Office - Create accessible route from parking to office.

This is now a private residence. Modifications do not need to be done.

Ehrman Mansion - Create accessible route from parking to building.

Exception reported Jan. 2010. Portable ramp installed by District - 2012.

Maritime Museum - Create accessible route of travel from parking to museum.

Virtual tour provided. Exception reported Jan. 2010.

Nature Center - Create accessible route.

South Boat House - Modify route to eliminate steps, redo surface, decrease slope.

Page 52

Printed on 2/7/2017

**Trail**

Bike Trail Segment #1- Hike/Bike Trail

Project completed and closed.

**Trail (mi):**

**Erhman Mansion**

**Trail**

Lakeside Trail (aka Waterbaby Trail)- Hike along the shore of Lake Tahoe.

Trail construction is complete. Accessible trail information signs anticipated to be installed Summer 2014.

**Trail (mi): .4**

**General Creek Campground**

**Activity**

Accessible campsites: parking, cooking facility, water, trash, tent pad (8).

Modify seating for wheelchair and companion seating.

**Parking**

Create van accessible parking space at campfire center.

**Restroom**

Replace combo buildings (6) - partial DMP.

**Route**

Create accessible route to campfire center.

Create accessible routes from campsites to restrooms (6).

**Campground**

Page 53

Printed on 2/7/2017

**Activity**

Campfire Center, provide routes and seating

**Camping**

**Activity**

Modify 7 campsites.

**Restroom**

Replace combo number 7 Group Camp

Replace restroom number 1.

Restroom was replaced and relocated to day use parking lot under the Deferred Maintenance Program.

**Route**

Install 7 at 50' sidewalk.

Camp Loop Road is now the route.

**Day Use Parking**

**Trail**

Nature Trail- Hike along Riparian corridor with sycamores and oaks to ocean view.

large

Project complete and Closed

**Trail (mi): .6**

**Day Use/Beach**

**Activity**

Install accessible drinking fountain clear space.

At new restroom.

Modify 15 picnic sites for accessibility.

Per the new guideline, the required number of sites 20% + have been modified.

**Parking**

Install van accessible sign.

Modify parking (restripe 6).

Page 54

Printed on 2/7/2017



**Restroom**

Replace beach restroom.

Duplicate record - This is restroom # 1 that was replaced and relocated; see record above.

Replace outdoor showers (3).

At new restroom.

**Route**

Create route to beach restroom.

Restroom relocated to day use parking lot.

Create routes to 6 of 15 picnic sites.

Retrofit paved route to beach - 180'.

**Entrance Area**

**Parking**

Modify parking and route at entrance area

**Group Camp**

**Restroom**

Replace combo #8 at Group Campground

**Campground**

**Activity**

Replace campsites - 5.

5 campsites completed.

**Route**

4 routes at 100' each (dirt).

Camp loop road is the route. Additional soil routes were installed also.

**Eagle Point Campground**

Page 55

Printed on 2/7/2017



**Trail**

Overlook Trail-Hike up to view of Lake Tahoe and surrounding mountains.

Trail construction is complete, sign installation anticipated to occur spring 2015.

**Trail (mi): .3**

**Activity**

Install rails and curb guides on exit ramps.

This is an OARR

Modify 3 interior ramps.

**Parking**

Install one van accessible space.

**Restroom**

Replace parking lot restrooms.

**Route**

Create routes from parking to restroom and to visitor center.

ORAR - site will not accommodate Ext Route in Historic setting. Handrails added for enhanced access.

**Beals Point Area**

Page 56

Printed on 2/7/2017

**Activity**

Install fixed benches for design and clear space (3).

Make 50% of the picnic sites accessible (north and south) (50).

Terrain did not allow for 50% of the sites to be made accessible.

Minor modifications to drinking fountains for pressure (3).

**Parking**

Create accessible van space at equestrian facility.

This is open parking for horse trailers. There are level places to park.

Modify parking (268 spaces, 10 designated, needs 2 van accessible spaces).

**Restroom**

Minor modification to drinking fountain at restroom/dressing room.

Minor modification to restroom/dressing room.

Modify restrooms (2).

Accessible design approved by DGS.

**Route**

Create accessible route to drinking fountains (6).

Create accessible route to inimproved boat ramp.

This was an unimproved launching area without a ramp. There are no routes or parking. Launching area now has been closed permanently.

Create beach access.

Beach meets slope requirements when lake is at high pool level.

Modify stairs from restroom/dressing to beach.

**Beals Point Area Campground**

Page 57

Printed on 2/7/2017

**Activity**

Create wheelchair seating at campfire center.

Modify campsites (3).

Modify campsites to make them accessible (4).

Replace drinking fountain.

Replace pay telephone.

**Parking**

Create accessible parking at campfire center.

Create accessible van space at kiosk.

Create van accessible parking space for comfort station.

Modify parking space for van dimensions at combination building.

**Restroom**

Replace comfort station.

Replace drinking fountain on combination building.

Replace sink in combination building.

Retrofit combination building.

**Route**

Create accessible path from parking to kiosk.

Drive up kiosk

Create accessible route from parking to campfire center.

Modify ramp to be a curb ramp at combination building.

Modify stairs for handrails or replace with ramp at campfire center.

Accessible ORAR

**Beals Point Campground - RV**

Page 58

Printed on 2/7/2017

**Activity**

Provide 2 Accessible RV Spaces

**Parking**

Parking for restroom

**Restroom**

Replace Restroom

**Route**

Restroom to Campsite

**Brown's Ravine Day Use**

**Activity**

Hobie Launch Ramp and Parking Lot - Modify dock for shore connection, railings and striping.

This is a boarding float, not a dock.

Picnic - 5 picnic areas, 3 areas should have accessible picnic sites (20).

Concession

**Parking**

Hobie Launch Ramp and Parking Lot - Create 1 additional accessible space.

Hobie Launch Ramp and Parking Lot - Modify 3 lots for 3 van spaces.

There is only one parking lot - it has been modified for vehicle and boat spaces.

Hobie Launch Ramp and Parking Lot - Modify 3 lots for 4 vehicle spaces.

There is only one lot and it has been modified for vehicle and boat spaces.

**Restroom**

Picnic - Replace restroom buildings (2).

These facilities were modified for access instead of replacing them.

Page 59

Printed on 2/7/2017

**Route**

Hobie Launch Ramp and Parking Lot - Modify ramps near boat launch.

Hobie Launch Ramp and Parking Lot - Modify stairs for handrails and striping.

There are not stairs to be modified in the Hobie parking lot.

Picnic - Create accessible routes (3).

Concession

**Doten's Cove**

**Trail**

Doten's Cove Trail- Lakeside trail experience

Project completed and closed.

**Trail (mi): .5**

**Granite Bay Area Day Use**

**Activity**

Activity Center - Create accessible group picnic sites (15).

Activity Center - Modify door to activity center.

Activity Center - Modify kitchen area for entry into room and around area.

Activity Center - Replace drinking fountain.

Equestrian Area - Create accessible equestrian area.

Horse mounting platform was provided.

Equestrian Area - Create accessible picnic sites (2).

Equestrian Area - Replace drinking fountain.

Kiosk Area - Replace pay telephone.

Phone removed.

Picnic Areas - #1 North of concession - modify for accessible sites (9).

Picnic Areas - #2 Near concession (8).

Picnic Areas - #3 Near south restroom (20).

Sites done that terrain allows.

Picnic Areas - Modify drinking fountains (3).

Picnic Areas - Replace pay telephones (2).

Phones removed.

Staging Areas - #1 Modify dock needs handrails, curbs and striping.

Boating and Waterways replaced 5 of the 6 boarding floats. The design meets current federal standards.

Page 60

Printed on 2/7/2017

Staging Areas - 5% Area replace drinking fountain.

**Parking**

Activity Center - Modify for van accessible parking space.

Day Use Beach and Parking - Modify parking for accessible vehicle (6).

Day Use Beach and Parking - Modify parking for van accessible parking.

Equestrian Area - Create van accessible parking space.

This is undeveloped parking for horse trailers. No spaces are striped.

Kiosk Area - Create van accessible parking space.

Drive up kiosk

Staging Areas - #1 Create van accessible parking space.

No developed parking. This is a level area as water recedes.

Staging Areas - #2 Create van accessible parking.

Staging Areas - #4 Modify parking for accessible vehicle (2).

Staging Areas - #4 Modify parking for van accessible space.

Staging Areas - 5% Area - Create 4 spaces with 1 van space.

**Restroom**

Activity Center - Replace portable toilets in group picnic area (2).

Portable restrooms removed

Activity Center - Retrofit restrooms (men's and women's) (2).

Equestrian Area - Replace restroom.

CXT

Picnic Areas - Replace portable toilet.

Portable toilets have been permanently removed.

Staging Areas - #2 Replace portable toilet.

Staging Areas - 5% Area - Replace restroom.

Staging Areas - 5% Area - Replace toilet.

Page 61

Printed on 2/7/2017

**Route**

Activity Center - Modfiy ramp to building for handrails and edge protection.

Activity Center - Modify stairs for open risers, handrails and striping.

Create accessible route from parking to group picnic area.

Day Use Beach and Parking - Create accessible route to beach.

Day Use Beach and Parking - Modify curb ramps (3).

Kiosk Area - Create route from parking to kiosk.

Drive Up

Staging Areas - #1 Modify ramp for slope, handrails and curb guides.

Staging Areas - #2 Modify ramp for handrails, curb guides and striping; modify boat dock for slope.

Staging Areas - 5% Area Create accessible route from parking to restroom.

**Nimbus Flats Area**

**Activity**

Fishing/Picnic Area - Modify 50% picnic sites (10).

Fishing/Picnic Area - Modify fishing platform.

**Parking**

Boat Launch Area - Modify parking for van spaces (2).

Exception to location reported Jan. 2012.

Fishing/Picnic Area - Create van accessible parking spaces.

**Peninsula Campground**

Page 62

Printed on 2/7/2017



**Trail**

Peninsula Trail- Interpretive lakeside trail

Project completed and closed.

**Trail (mi): .8**

**Penninsula Campground**

**Activity**

Install 1 accessible campsite

**Parking**

Modify parking near restroom

**Restroom**

Replace restroom

This restroom was replaced with a combination building to provide campers with a shower.

**Route**

Create accessible routes

**Folsom Power House**

**Activity**

Remove and replace 3 shelters.

**Parking**

No allowances for hardened surfaces at power house firbays - 40,000 square feet.

**Route**

Install soil entry route.

**Fort**

Page 63

Printed on 2/7/2017



**Trail**

Fort Humboldt Trail- Trail through historic fort landscape and structures.

Trail construction completed and open to public. Accessible trail information sign to be ordered and installed by December 2012.

**Trail (mi):**

**Activity**

Create accessible picnic sites (10).

Only six sites required.

**Route**

Create accessible routes to picnic sites.

**Fort Ross**

**Activity**

Widen doorways in 4 buildings.

Historic buildings- doors meet minimum requirements.

**Parking**

Install parking near fort.

**Route**

Modify interior fort routes.

New designated parking to Fort.

ORAR from parking at Fort.

**Visitor Center**

Page 64

Printed on 2/7/2017

**Activity**

Modify drinking fountain.

Visitor center improvement (general).

Improved entry/exit

doors, sales counter, benches.

**Parking**

Signage

**Restroom**

Men's and women's.

**Route**

Curb cut.

Improve route.

Rear exit route (ramp).

Rear exit route (stairs).

**Trail**

Fort Trail- Trail from parking to Fort Ross

Trail construction complete, sign installation anticipated to occur winter 2016.

**Trail (mi): .3**

Call House Trail- Hike through Eucalyptus Grove

Trail construction is complete, sign installation anticipated to occur winter 2016.

**Trail (mi): .12**

**Beach Area**

**Activity**

Modify 50% picnic sites (10).

There are no formal picnic sites on beach. Accessible tables are provided.

**Main Parking Lot**

Page 65

Printed on 2/7/2017



**Activity**

Modify 40% on route (4).

**Parking**

Retrofit one van.

Retrofit one vehicle.

**Restroom**

Modify restroom (small).

**Route**

Modify 4 routes to picnic (2).

**Beach**

**Trail**

Coastal Trail- Asphalt hike/bike trail along coast.

Project completed and closed.

**Trail (mi): 2.3**

**Cowell Ranch Beach**

**Activity**

Harbor Seal Overlook - Replace/modify benches (2).

Parking Area - Modify exhibit: provide firm, stable viewing space; modify font.

Whale Gate - Modify exhibit font.

Font is compliant with California State Parks Accessibility Guidelines 2015 Edition.

Whale Gate - Replace/modify bench.

Page 66

Printed on 2/7/2017

**Parking**

Parking Area - Install designated accessible parking for van.

Parking Area - Modify designated accessible vehicle space.

**Restroom**

Parking Area - Install accessible restroom.

**Route**

Harbor Seal Overlook - Create accessible paths of travel (2).

Harbor Seal Overlook - Replace stairs to beach.

The stairs, categorized as a trail component, descend a 100’ bluff that is subject to severe storm surges and erosion. In 2006 a storm destroyed the stairs, and the Department rebuilt in accordance with trail standards utilizing funds provided by FEMA.

Parking Area - Create accessible path of travel from designated accessible parking to restroom.

Whale Gate - Provide accessible path of travel to bench.

**Dunes Beach**

**Restroom**

Replace Dunes Beach Restroom

Replaced the Dunes Beach restroom, including route to restroom.

parking and

**Francis Beach Campground**

Page 67

Printed on 2/7/2017

**Activity**

Create at least 3 more accessible campsites.

Modify small campfire center (2).

Retrofit designated accessible site.

**Restroom**

Replace comfort station.

**Route**

Create accessible paths to accessible restroom from accessible sites (4).

**Francis Beach Day Use**

**Activity**

Create at least 50% accessible sites (15).

There are not 15 sites to be made accessible. Some of the work included accessible sites on concrete including concrete walkways and some are accessible tables on a firm natural surface.

Install accessible benches (2).

Replace kiosk counter.

The entry station has been replaced.

**Restroom**

Modify large comfort station.

Replaced facility with a new comfort station.

Replace exterior showers (2).

**Route**

Install 48" wide landings at top of curb ramps (8).

Install accessible paths of travel to at least 40% of the 50% accessible picnic sites (6).

Modify side pavement access routes (2).

**Sweetwood Group Camp and**

Page 68

Printed on 2/7/2017

**Activity**

Install 50% acessible picnic sites: pad, furniture, trash, spigot and cooking (2).

There is only one set of facilities at this location. This area is an open group camping area, not a picnic area. One large area was made accessible including tables, water station, food prep area, and fire ring.

**Parking**

Create van accessible space.

The new accessible van space is a firm, stable surface.

**Restroom**

Replace/modify at least 1 of 2 designed accessible "vault" restrooms.

**Route**

Create accessible paths from picnic/camping area (2).

This is only a campground area. No picnic sites are at this location. The routes have been done in the campground.

Create accessible paths to 40% of the 50% accessible sites (2).

Create accessible route to all facilities.

**Venice Beach**

**Activity**

Entry Area - Install new counter.

This is a drive up kiosk and is compliant for this purpose. A self pay station is also provided that has clear access to it. This facility is not designed for walk up use and does not need a counter.

Entry Area - Replace and relocate pay telephone.

Sidewalk area in front of pay phone was made wider for access. The phone is a concession contract. The current model is an accessible design.

Install beach access.

Completed at Francis. Beach wheelchairs at other locations.

Northern Venice Beach - Install ISA signs at 4 designated accessible spaces.

Parking is provided for restroom and day use beach access.

Southern Venice Beach - Install ISA signs at 4 designated accessible spaces.

Parking is provided for restroom and day use beach access.

Page 69

Printed on 2/7/2017



**Parking**

Entry Area - Create accessible van parking.

Beach access is provided at Francis Beach. Beach wheelchairs at other locations.

Northern Venice Beach - Create one new van accessible space.

Southern Venice Beach - Create one new van accessible space.

**Restroom**

Northern Venice Beach - Replace outdoor showers (2).

Northern Venice Beach - Retrofit comfort station.

Southern Venice Beach - Replace outdoor showers (2).

Restroom closed

Southern Venice Beach - Retrofit comfort station.

Restroom closed

**Route**

Entry Area - Create accessible path to kiosk.

This entry station is designed as a drive up facility. The current design does not allow for walk up customer service.

Northern Venice Beach - Modify beach access.

Beach Wheelchairs are available.

**District Office**

**Activity**

Minor modification to doors of building 1 and 2 (2).

Modify counter in buildings 1 and 2 for height.

Modify exterior stairs of buildings 3 and 4 for striping and height of handrails (2).

Modify ramp for landing in builidngs 3 and 4.

Page 70

Printed on 2/7/2017

**Parking**

Modify for van space.

**Restroom**

Minor modifications to restrooms in buildings 1 and 2 (2).

Modify restrooms in buildings 3 and 4 (2).

**Route**

Minor modify to ramps for landing and handrails diameter on buildings 1 and 2 (2).

Modify curb ramp.

**Hilltop/Castle Area**

**Restroom**

Replace portable toilet.

**Route**

Modify ramp outside restroom for slope.

**Ranger Office**

**Activity**

Install accessible picnic sites (2).

Concession

Modify door to outer office.

Modify door to ranger office.

Modify fixed benches (2).

Replace pay telephone.

Page 71

Printed on 2/7/2017



**Restroom**

Modify restroom door.

Modify restroom.

**Route**

Create route to picnic area.

Concession

Modify ramp for handrails.

Modify route for slope.

**Visitor Center**

**Activity**

Modify doors for poundage (4).

Automatic

Modify exhibits for text size and font (8).

Exhibit fonts are compliant.

Modify store/ticket counters for height (4).

Modify telescopes in parking lot.

Replace ATM.

Replace pay telephone.

Retrofit fixed benches (6).

**Parking**

Modify space for RV.

**Restroom**

Modify restrooms (2).

**Route**

Create curb ramps on main route (2).

Modify route where it crosses traffic.

Page 72

Printed on 2/7/2017



**Parking**

Create van accessible parking.

**Restroom**

Retrofit large comfort station.

**Route**

Create route from parking to restroom.

**Redwood Loop**

**Activity**

Nature center exhibits.

**Visitor Center**

**Trail**

Redwood Loop Trail-Hike through old growth redwoods.

Trail construction complete, sign installation anticipated to occur summer 2014. Parking and path of travel to trailhead to be completed under a separate project.

**Trail (mi): .75**

**Howard Harris Day Use Area**

Page 73

Printed on 2/7/2017

**Activity**

Retrofit 50% of the picnic sites (8).

The required eight (8) sites were made accessible and an additional four (4) sites were done for a total of twelve (12).

Retrofit pavillion picnic site.

**Restroom**

Replace portable toilet.

Retrofit wooden comfort station.

**Route**

Modify routes to restrooms (3).

**IT and MX Track Area**

**Activity**

Retrofit 50% of the picnic sites (6).

**Restroom**

Replace portable toilet.

**Kiosk and Office Area**

**Activity**

Kiosk - Install accessible payphone.

Phones are already an accessible design.

Kiosk - Modify exhibit.

Office - Modify counter.

**Parking**

Kiosk - Install van accessible parking space.

Office - Install van accessible parking space.

Page 74

Printed on 2/7/2017



**Route**

Kiosk - Install accessible route to kiosk.

**Lodge Campground**

**Activity**

Install accessible campsites (2).

Campsite work was done in 05/06 and not reported to 08/09

**Restroom**

Replace comfort station.

**Route**

Retrofit routes to facilities (2).

Routes were completed in 05/06 and not reported to 08/09

**Radio Ridge Area**

**Activity**

Replace water faucet and drain.

Retrofit 50% of the picnic sites (10).

**Restroom**

Modify vault restrooms (2).

**Route**

Install route to campfire center.

Campfire Center Removed

Install routes to restrooms (2).

**Albee Campground**

Page 75

Printed on 2/7/2017

**Activity**

Retrofit designated accessible sites (2).

**Parking**

Install van accessible space at combo restroom.

**Restroom**

Modify designated accessible combo restroom.

**Route**

Create accessible routes between accessible sites and restroom (2).

**Burlington Campground**

**Activity**

Install 3 additional campsites dispersed in each loop.

Campsite #2 tent pad 16'x17' due to protected vegetation.

Install accessible pay telephone on accessible route.

Modify designated accessible campsite 54.

Retrofit campfire center.

**Parking**

Install accessible parking at restroom by campsite 54.

Modify van accessible space at accessible combo restroom by campsite 33.

**Restroom**

Modify combo restroom by campsite 33 (shower configuration).

Instead of modifying the combination building by campsite 33, which was approved by DSA as being compliant, we replaced the combination building by campsite 54.

Page 76

Printed on 2/7/2017

**Route**

Create accessible paths of travel to accessible restrooms for new sites (3).

Item no longer applicable as camp loop roads are now allowed to be used as routes.

Modify gaps in concrete path of travel to designated accessible combo restroom.

**Trail**

Burlington Trail- Redwood hiking experience

Project completed and closed.

**Trail (mi): 1.5**

**Cuneo Creek Horse Camp**

**Activity**

Create accessible equestrian feature(s) (mounting steps, mounting platform or hoist lift [see ATPG]).

Install acessible amenity (hitching post or drinking fountain or table, etc.).

Install at least 1 accessible campsite in family and group loops (2).

**Restroom**

Replace pit toilets (2).

The main restroom in this campground has been made accessible.

Retrofit combo restroom shower.

**Day Use Areas**

**Activity**

Garden Club of America Grove - Install at least 2 accessible picnic sites.

Due to environmental issues and septic issues along the river, a restroom and picnic sites could not be done at this location. Accessible picnicking has been done at the other day use areas with similar experience.

Group Campground - Create at least one accessible campsite in group camping area.

William's Grove - Create accessible picnic sites (4).

Women's Federation Grove - Install at least 10 accessible picnic sites.

Three picnic sites were installed. This was all the terrain allowed.

Page 77

Printed on 2/7/2017

**Parking**

Founder's Grove - Install van accessible parking.

William's Grove - Install van accessible parking.

Women's Federation Grove - Install auto accessible parking space (2).

Women's Federation Grove - Install van accessible parking space.

**Restroom**

Founder's Grove - Modify designated accessible toilet rooms.

Garden Club of America Grove - Install comfort station at an accessible location.

Due to environmental issues and septic issues along the river, a restroom and picnic sites could not be done at this location. Accessible picnicking has been done at the other day use areas with similar experience.

Group Campground - Create accessible combo restroom near accessible site.

Existing restroom is a compliant design. The project was to add showers. Due to environmental issues in this river setting the size of the septic system cannot be increased. The existing septic system will not support the addition of a shower.

Accessible showers are available at Burlington or Hidden Springs campgrounds. Exception Reported July 08.

William's Grove - Install accessible comfort station near accessible picnic sites.

Women's Federation Grove - Replace small restroom.

**Route**

Founder's Grove - Install accessible path of travel to Founder's Tree.

Start of route improved near restroom. The rest of route meets trail standards.

Founder's Grove - Modfiy ramped boardwalk/deck.

This is not a ramp, it is part of the trail system and is compliant.

Garden Club of America Grove - Create accessible path to accessible picnic tables.

Due to environmental issues and septic issues along the river, a restroom and picnic sites could not be done at this location. Accessible picnicking has been done at the other day use areas with similar experience.

Page 78

Printed on 2/7/2017

William's Grove - Create accessible routes from accessible picnic sites to comfort station.

William's Grove - Create accessible routes of travel to each accessible picnic site from parking (4).

Women's Federation - Create accessible route to Julia Morgan grill area.

Women's Federation Grove - Create accessible route to restroom.

Women's Federation Grove - Create accessible route to 4 of the accessible sites.

**Trail**

Rockefeller Loop Trail- Redwood hiking experience

Project completed and closed.

**Trail (mi): .7**

**Hidden Springs Campground**

**Activity**

Create 7 accessible campsites dispersed in various loops.

Install new drinking fountain and pad.

Install new pay telephone and pad.

Provide accessible seating and route at campfire center.

The campfire center was not addressed in the original work plan.

**Parking**

Install accessibe parking for all new accessible restrooms (3).

Install accessible parking for all new accessible combo restrooms (2).

Page 79

Printed on 2/7/2017

**Restroom**

Modify combo restroom 4.

Replace combos 2 and 3 (partial DMP).

Replace restroom A, B and C.

Retrofit combo restroom 1.

**Route**

Create accessible routes to accessible restrooms for each accessible site.

Create accessible routes to all accessible restrooms (3).

Create accessible routes to new accessible combo restrooms (2).

**Redwoods**

**Trail**

Gould Grove Nature Loop Trail- Hike through redwoods

Project completed and closed.

**Trail (mi): .6**

Fleishmannn Grove Trail- Hike through redwoods

Project completed and closed.

**Trail (mi): .7**

**Visitor Center Area**

**Activity**

Park Headquarters - Modify door hardware.

Park Headquarters - Modify doorway.

Provided parking and alternate contact area. Historic property and elevation gains would not allow for fully accessible path. Exception reported July 08.

Park Headquarters - Modify information counter.

Visitor Center - Install 2 or more accessible benches on porch.

Visitor Center - Install 2 or more accessible picnic sites on porch.

Visitor Center - Install directional ISA to restroom.

Page 80

Printed on 2/7/2017



**Parking**

Park Headquarters - Install van accessible parking space.

Visitor Center - Modify parking: restripe for van.

**Restroom**

Modify designated accessible restroom.

**Route**

Park Headquarters - Install accessible concrete path of travel.

Park Headquarters - Install building access ramp.

This park office is a historic structure. Due to terrain, excessive slopes, and the historic nature of the facility, staff contact will be provided at the Visitor Center which is accessible. The museum is located on the other end of the parking lot.

Exception reported July 08.

Visitor Center - Install accessible path of travel.

Visitor Center - Modify exterior building access ramp.

Visitor Center - Modify slope of path from visitor center to restroom or add ramp with rails and wheelguards at dropoff areas.

**4 Wheel Drive Practice Area**

**Activity**

Install 50% accessible tables in picnic area (8).

Page 81

Printed on 2/7/2017

**Parking**

Restripe existing parking space to make it van accessible and install proper signage.

**Restroom**

Install new compliant vault restroom (inadequate clear space inside vault restroom).

**Route**

Install route to picnic area and restroom.

**CCC Dormitory**

**Activity**

Install visual alarm system.

Modify sliding glass door threshold.

Replace entry door.

Replace hardware on interior doors (2).

Retrofit kitchen sink and counter.

**Parking**

Install 1 van accessible space.

**Restroom**

Retrofit interior bathroom including toilet stall, shower and sink.

**District Office Area**

**Activity**

Modify information counter and brochure racks.

Modify slope at entry, install signage and compliant kickplate.

Page 82

Printed on 2/7/2017

**Parking**

Modify 1 existing parking space to make it van accessible and install tire stops.

**Restroom**

Install grab bar in women's side and adjust other fixtures.

Replace restroom door hardware (2).

Retrofit men's and women's side for proper clear space (2).

**Route**

Remove built up curb ramp, install compliant curb cut.

**Gorman Entrance Area**

**Activity**

Install bench with arm and backseat.

Remove/replace pay telephone.

Replace exhibit panels with small fonts and remove benches from clear space (3).

**Parking**

Retrofit existing accessible parking to eliminate slope and provide 1 van accessible space.

**Restroom**

Install compliant portable toilet.

**Route**

Remove existing built up curb ramp and replace with compliant curb cut.

**Lane Ranch Campground Area**

Page 83

Printed on 2/7/2017

**Activity**

Improve surface throughout existing campsite and on route to restroom, modify fire ring.

Install 1 additional accessible campsite with parking and route to restroom.

**Parking**

Restripe parking space at restroom to make it van accessible, install signage.

**Restroom**

Install signage and modify grab bars in restroom.

**Quail Canyon Special Event Area**

**Activity**

Install stripes on stair nosings at race tower.

Modify light switch in race tower.

Remove and replace stair handrails at race tower (2).

**Parking**

Install 3 van accessible spaces and 10 standard accessible parking space (13).

**Restroom**

Adjust restroom door closure in warehouse and install signage (2).

Lower sink rim by 1" inside restroom and adjust faucet control (2).

Lower sink rim by 1" outside restroom and adjust faucet control.

**Beach**

Page 84

Printed on 2/7/2017



**Activity**

Create accessible picnic sites.

**Restroom**

Modify outdoor showers and drinking fountains.

**Route**

Create accessible routes to picnic sites.

**Trail**

Beach Promenade Trail- Beach front Trail

Project completed and closed.

**Trail (mi): 1.9**

**Core use area**

**Trail**

North Trail- Hike through the mixed hardwood forest.

Project complete and closed.

**Trail (mi): .6**

**Indian Museum Area**

**Activity**

Create accessible campsites.

**Museum/Happy Walls/Main Parking**

Page 85

Printed on 2/7/2017



**Activity**

Modify accessible entrance - signage.

Modify exterior stairs.

Historic Structure - Stairs Ok - New lift installed.

**Route**

Route from parking to museum (400').

Golf Cart provided for access.

**Campfire Center**

**Route**

Modify routes and seating for access.

Access to the stage was also provided.

Modify entry into the visitor center.

**Campground**

**Activity**

Rehab 5 existing sites.

Replace 2 additional campsites.

**Parking**

No parking at restroom.

**Restroom**

Retrofit combo by site number 13.

Cultural issues prevent replacement of the combo by site #13, the combo by site #41 was replaced instead.

Page 86

Printed on 2/7/2017



**Route**

2 - 100' routes to combo building.

Routes installed as needed.

**Jedediah Smith Campground**

**Trail**

Nature -River Trail-Hike through old growth redwoods and along the Smith River.

Construction complete. Anticipated installation of trailhead sign by Summer 2014.

**Trail (mi): .60**

**Picnic Area**

**Activity**

Install 4 accessible picnic sites.

Replace 10 picnic tables.

**Parking**

Install 1 van accessible space in dirt lot.

All accessible parking is done in the paved picnic area. The dirt lot is in the river flood zone.

Install 1 van accessible space in paved lot.

**Restroom**

Retrofit picnic area restroom.

**Route**

4 - 50' soil routes.

**Simpson-Reed Grove**

**Trail**

Simpson-Reed Grove Trail

Project complete and closed.

**Trail (mi): .75**

**Bidwell Canyon Area**

Page 87

Printed on 2/7/2017

**Activity**

Big Pine - Create accessible campsites (4).

Boat Launch - Modify fish cleaning station.

Gold Flat - Create accessible campsites (4).

Recreation Hall - Replace pay telephone.

Access to phone provided.

Toll House - Replace picnic sites (2).

Toll House - Replace water fountain.

**Parking**

Marina - Modify accessible parking (8).

compliant parking is provided in high pool parking lot.

Recreation Hall - Create accessible parking (3).

**Restroom**

Big Pine - Retrofit combo building.

Boat Launch - Modify comfort station.

Gold Flat - Retrofit combo building.

**Route**

Boat Launch - Create accessible path to boat launch.

The boat launch is accessible per federal guidelines.

Marina - Remove curb in accessible path from parking to restroom.

Recreation Hall - Modify ramp.

Toll House - Create ramp to porch.

Toll House - Modify path across bridge.

**District Office**

Page 88

Printed on 2/7/2017

**Route**

Install ISA signing on route to office.

project included: modification of public restroom, parking and route

Modify outside stairs for contrasting stripes and handrails.

**Loafer Creek Area**

**Activity**

Boat Launch - Modify floating dock.

The floating dock meets federal guidelines.

Campfire Center - Replace campfire center for 250 people.

Campfire Center - Replace payphone.

Campground - Modify campsites (7).

Day Use - Create picnic sites in day use (10).

Horse Camp - Create campsites in horse camp (2).

**Parking**

Boat Launch - Modify accessible parking (6).

Parking completed, however slopes do not meet standards and will be changed when the parking lot has a complete overlay done.

Day Use - Create accessible parking (2).

Day Use - Modify accessible parking (5).

**Restroom**

Boat Launch - Modify unisex restrooms (2).

Campground - Modify comfort stations (6).

Day Use - Replace restrooms in picnic area.

Group Camp - Retrofit campground combo building.

Group Camp - Retrofit combo restrooms (2).

Horse Camp - Retrofit combo restroom in horse camp.

Page 89

Printed on 2/7/2017

**Route**

Boat Launch - Modify routes to unisex restrooms.

**North Forebay**

**Trail**

North Forebay Aggregate Trail - Hike through open grasslands with views of North Forebay

Project completed and closed.

**Trail (mi): .95**

**North Thermalito Forebay Area**

**Activity**

Install fixed benches (4).

Modify docks (2).

Retrofit 50% of the picnic sites (10).

**Restroom**

Boat Launch - Modify small comfort station.

Picnic Area - Modify large comfort station.

**Route**

Create access route to swim beach.

Create access routes and remove curb in the route to campground (2).

**South Thermalito Forebay Area**

**Activity**

Modify boat ramp for slope and step.

Meets Federal Standards

Modify fish cleaning station.

Modify picnic sites 50% (10).

Page 90

Printed on 2/7/2017

**Parking**

Create accessible parking (2).

**Restroom**

Replace portable toilets (2).

**Spillway Area**

**Activity**

Install new benches (2).

Install new water fountain.

Modify fish cleaning station.

Replace boat dock and gangway.

Private Dock, no work to be done at this location.

Replace pay telephone and remove curb.

**Parking**

Modify accessible parking in pull through lower lot (6).

Modify accessible parking in upper lot (18).

**Restroom**

Modify large comfort station.

**Visitor Center**

**Activity**

Modify exhibits in lobby and both sections of center for height, glare, font size and interactive displays.

Modify handrails in theater (2).

Modify ramps in center for slope and handrails (2).

Modify sales counter for height.

Relocate text panels (4).

Replace fixed benches (4).

Modified instead of replaced.

Replace water fountain.

Replace/relocate fixed benches (4).

Four benches total - two replaced.

Page 91

Printed on 2/7/2017



**Parking**

Modify parking for slope.

**Restroom**

Retrofit restrooms for clear spaces, heights and grab bars (2).

**Route**

Modify route to visitor center.

Modify stairs outside building for handrails and contrasting striping.

Modify stairs to viewing tower and telescopes (3).

Relocate exhibits on route.

**Trail**

Chaparral Interpretive Trail- Interpretive trail next to Visitor Center

Project complete and Closed

**Trail (mi): .25**

**District Office Area**

**Activity**

Modify counter.

Modiy doorway.

**Parking**

Install van accessible space.

Modify accessible parking.

Page 92

Printed on 2/7/2017

**Restroom**

Replace building restrooms (2).

**Route**

Modify route to office.

**Fisherman's Lot and Dam Top Area**

**Activity**

Retrofit fish cleaning station.

The accessible fishing activity has been moved to Sail Cove area.

Retrofit fishing pier.

A new accessible fishing pier has been installed at the Sail Cove area.

**Parking**

Install van accessible space.

Fishing access has been moved to the sail cove area.

Modify accessible parking (3).

Fishing Access Moved

**Restroom**

Modify comfort station.

Fishing access has been moved to the sail cove area.

Replace portable toilets (2).

Fishing access has been moved to the Sail Cove area. An accessible restroom is provided.

**Route**

Modify route to dam top.

Fishing access has been moved to the Sail Cove area. This includes an accessible route to the new fishing pier.

Replace ramp to fish pier from dam top.

Fishing access has been moved to the Sail Cove area. This includes an accessible route to the new fishing pier.

**Group Camp, Group Picnic and**

Page 93

Printed on 2/7/2017

**Activity**

Group Camp - Replace furniture (6).

Group Camp - Replace/relocate payphone.

Phone removed

Group Picnic - Replace furniture/retrofit cooking area (3).

Horse Camp - Install accessible campsites (2).

Horse Camp - Install accessible equestrian features (2).

**Parking**

Group Camp - Install van accessible spaces (2).

Group Picnic - Install van accessible spaces (2).

Group Picnic - Install vehicle accessible parking (3).

Horse Camp - Install van accessible space.

**Restroom**

Group Camp - Retrofit combo restrooms (6).

There are not six restrooms at this location as reported in the T-Plan. This is a large use area where one compliant restroom recently modified, takes care of multiple group and picnic areas.

Group Picnic - Retrofit comfort station.

There are not six restrooms at this location as reported in the T-Plan. This is a large use area where one compliant restroom recently modified, takes care of multiple group and picnic areas.

Horse Camp - Install accessible portable toilet.

**Route**

Group Camp - Retrofit curb ramps (2).

Group Picnic - Modify curb ramps (2).

**Launch Ramp Area 5**

Page 94

Printed on 2/7/2017

**Activity**

Modify docks (2).

Modify launch ramp.

Replace drinking fountain.

Retrofit gangways (2).

**Parking**

Install van accessible space.

**Restroom**

Retrofit large comfort station.

**Route**

Install curb cut.

Modify route to restroom.

**Luiseno Campground**

**Activity**

Campfire Center - Retrofit campfire center.

A new campfire center including parking and routes was built within the campground.

Horse Shoe Pit - Replace/relocate fixed benches (4).

The modified horse shoe pit is located near Power Cove at the start of the trail.

Upper RV Loop - Retrofit accessible campsites (9).

Upper Tent Loop - Retrofit accessible campsites (2).

**Parking**

Campfire Center - Install van accessible space.

Upper RV Loop - Retrofit parking at combo restrooms (3).

Upper Tent Loop - Retrofit parking at combo restrooms (3).

Visitor Center - Install van accessible space.

Page 95

Printed on 2/7/2017

**Restroom**

Campfire Center - Replace comfort station.

New Campfire Center at a new location. This restroom no longer needs to be modified or replaced. Restroom facilities for the new campfire center are located in the campground.

Horse Shoe Pit - Replace portable toilet.

The accessible horse shoe pit is located near Power Cove at the start of the trail.

Upper RV Loop - Retrofit combo restrooms (3).

Upper Tent Loop - Retrofit combo restrooms (3).

**Route**

Campfire Center - Retrofit route from parking to campfire center.

A new campfire was built within the campground. This includes parking and routes.

Horse Shoe Pit - Modify path in horse shoe pit and nature corner areas (2).

The accessible horse shoe pit is located at Power Cove near the start of the trail.

Upper RV Loop - Retrofit route to combo restrooms (3).

Upper Tent Loop - Retrofit route to combo restrooms (3).

Visitor Center - Install ramp to visitor center.

Visitor Center - Modify paths to visitor center and kiosk (2).

Visitor Center - Retrofit stairs and entrance to visitor center.

**Marina Area**

**Parking**

Install accessible parking (3).

Install van accessible space.

Page 96

Printed on 2/7/2017

**Restroom**

Retrofit comfort station.

**Route**

Replace curb ramps in parking area (3).

Retrofit route to marina (2).

**Moreno Beach Area**

**Activity**

Install fixed bench (6).

Modify picnic sites (40).

**Parking**

Install accessible parking (5).

Install van accessible parking (5).

**Restroom**

Modify outdoor showers (4).

Retrofit comfort stations (6).

There are not 6 restrooms at this location. Moreno Beach is one of several different use areas along the lake. We did a retrofit on both restrooms and dressing rooms.

**Route**

Install beach access route and water entry.

Done at Perris Beach

Install curb cuts in parking area (5).

**Power Cove Area**

**Activity**

Install boat loading dock.

Retrofit drinking fountain.

Retrofit picnic sites (6).

Page 97

Printed on 2/7/2017

**Parking**

Install van accessible space.

**Restroom**

Modify comfort station.

**Route**

Install curb ramp.

**Regional Indian Museum and Bike**

**Activity**

Modify entrance doors (2).

Doors serviced for opening pressure.

Replace drinking fountain.

The drinking fountain was removed from the facility.

**Parking**

Modify for van accessible space.

**Restroom**

Replace portable toilets on bike trail (3).

Retrofit building restroom (2).

**Route**

Modify route from parking to entry.

**Water Slide Area**

**Activity**

Install accessible drinking fountain.

The water slide complex was removed.

Install accessible outdoor shower.

The water slide complex was removed.

Install accessible picnic area.

The water slide complex was removed.

Make slide accessible.

The water slide complex was removed.

Modify ticket counter.

The water slide complex was removed.

Page 98

Printed on 2/7/2017



**Restroom**

Modify comfort station.

The water slide complex was removed.

**Route**

Install ramp to top of slide.

The water slide complex was removed.

Retrofit exterior stairs.

The water slide complex was removed.

Retrofit route from counter to picnic area and restroom.

The water slide complex was removed.

**Campground Area**

**Activity**

Install accessible seating spaces at campfire center (4).

Modify campsites for accessibility (7).

Modify pay telephone.

Modify water fountains.

Retrofit benches.

**Parking**

Modify parking at campfire center.

Modify parking at restrooms (4).

**Restroom**

Modify restroom

Modify signage.

Replace restroom at campfire center.

There is no restroom at the campfire center. The closest restroom is in the group camp area. This restroom was modified for accessibility.

Retrofit showers.

Page 99

Printed on 2/7/2017

**Route**

Modify route to campfire center.

Modify route to payphone at restroom 43.

Modify route.

Route to group camp.

**County Line Beach**

**Parking**

Install van accessible space.

County Line Beach area cannot be made accessible due to terrain and bluff situation. The North and South Beaches within the same area provide the same opportunities and are accessible.

**Restroom**

Replace portable toilet.

County Line Beach area cannot be made accessible due to terrain and bluff situation. The North and South Beaches within the same area provide the same opportunities and are accessible.

**Route**

Retrofit staircase to beach.

County Line Beach area cannot be made accessible due to terrain and bluff situation. The North and South Beaches within the same area provide the same opportunities and are accessible.

**Day Use Areas**

**Activity**

Beach Area - Modify bench.

Beach Area - Modify drinking fountain.

Beach Area - Modify outdoor shower.

North Beach - Modify payphones (2).

Picnic Area - Ceate accessible picnic sites (6).

Visitor Center - Replace visitor center.

Page 100

Printed on 2/7/2017

**Parking**

North Beach - Add van accessible parking spaces (2).

Picnic Area - Add van accessible space.

South Beach - Add van accessible parking (2).

South Beach - Modify parking at kiosk to 1 van accessible space.

**Restroom**

Beach Area - Modify restroom.

North Beach - Replace portable toilet.

North Beach - Replace restroom.

South Beach - Add accessible portable toilet in lot.

**Route**

Beach Area - Modify route.

Route to south beach area

Beach Area - Retrofit/modify all routes and stairs from bluff and Highway 1 to beach.

This is a bluff situation and cannot be made accessible. The North and South Beaches within the same area provide the same opportunities and are accessible.

North Beach - Install accessible route onto beach.

Beach Wheelchairs are provided for visitor use.

North Beach - Modify routes to pay telephones (2).

South Beach - Modify path of travel to kiosk.

Primarily a drive up kiosk. Parking is provided for walk up users.

**Nicholas Flat**

**Trail**

Nicholas Pond Trail- Hike through Santa Monica Mountains to mountain pond.

Trail Construction complete. Installation of trailhead sign summer 2013. Oak tree mitigation fall 2015.

**Trail (mi): .6**

**Nicolas Flat Campground**

Page 101

Printed on 2/7/2017



**Trail**

Nicolas Flat Trail Extension (AKA Camp 13 Trail)- Campground to coastal view hike.

Project completed and closed.

**Trail (mi): .7**

**Staircase Beach**

**Activity**

Replace benches (3).

The North and South Beaches within the same area provide the same opportunities and are accessible.

**Parking**

Install van accessible space.

The North and South Beaches within the same area provide the same opportunities and are accessible.

**Restroom**

Replace portable toilet.

The North and South Beaches within the same area provide the same opportunities and are accessible.

**Route**

Install accessible route to beach.

Staircase Beach area cannot be made accessible due to terrain and bluff situation. The North and South Beaches within the same area provide the same opportunities and are accessible.

**Beach/Boardwalk Access**

**Parking**

Install 1 new auto accessible space at Laguna Point.

Install 1 new van accessible space at Laguna Point.

Modify existing auto space at Laguna Point.

Page 102

Printed on 2/7/2017

**Restroom**

No restroom at beach/boardwalk location.

Two restrooms were installed by the District in the Laguna Point area.

Install drinking fountain at Laguna Point restrooms

**Route**

Create route to restrooms at Laguna Point

Relocate exhibits panels at Laguna Point restrooms

**Campground**

**Activity**

Modify Campfire Center for wheelchair seating.

**Parking**

Install accessible parking for Campfire Center

**Route**

Install 300' boardwalk to Campfire Center

**Haul Road**

**Trail**

Haul Road Access Improvements-Hike along Mendocino Coast.

Trail access points is complete, sign installation anticipated to occur spring 2016.

**Trail (mi): 3**

**Lake Cleone**

**Trail**

Laguna Point Trail- Coastal bluff hike along Mendocino coast

Project was completed by the district without the use of ADA funding.

**Trail (mi): .6**

**Point**

Page 103

Printed on 2/7/2017



**Activity**

Modify picnic sites.

**Route**

Modify routes to accessible sites.

**Campground**

**Activity**

Modify campfire center for signage and seating, stage access.

Retrofit 4 water sources.

Only three needed due to location of campsites.

Retrofit campsites - 4 units.

Disperse for choice of setting.

**Parking**

Modify site parking area.

Campsite parking is accessible at the four accessible campsites.

**Main Picnic Area**

**Activity**

Modify 4 picnic Ramadas to be compliant

Two of the modified picnic sites will handle larger groups, two are individual. All include water, access to drinking ftn, barbeque, and shade Ramada.

**Parking**

Install 5 parking spaces

Page 104

Printed on 2/7/2017



**Restroom**

Modify restroom to be compliant

Restroom has 4 unisex rooms, one of these rooms is compliant. An accessible drinking fountain is available at restroom.

**Route**

Install routes from parking to picnic sites and restrooms

Routes connect all modified picnic sites, all accessible parking, and restroom.

**Oak Woodland**

**Trail**

Ann Skager Trail- Hike through oak savanna

Construction complete.

**Trail (mi): .58**

**Trail Head Picnic**

**Parking**

Modify 4 parking spaces to be compliant

**Trail Head Picnic Area**

**Activity**

Modify picnic site to be accessible

This site includes, access to drinking ftn, water station, picnic benches, and shade Ramada.

**Restroom**

Modify Restroom to be compliant

Restroom has 4 unisex rooms, one of these rooms is compliant. An accessible drinking fountain is available at restroom. Drinking fountain and water station are available at restroom.

**Route**

Create routes from parking to picnic site and restroom

Concrete route leads to picnic Ramada and restroom.

**Beach**

Page 105

Printed on 2/7/2017



**Trail**

Lagoon Trail

Project initiated and completed by district. Trail construction complete, sign installation anticipated to occur winter 2016

**Trail (mi): .46**

**Activity**

Create accessible picnic sites.

**Route**

Accessible routes to the picnic sites.

**Beach**

**Parking**

Modify parking space access zones.

**Restroom**

Modify ramp.

Ramp eliminated at new restroom.

Modify restroom.

Restroom replaced.

**Along American**

**River**

Page 106

Printed on 2/7/2017



**Trail**

Levee Trail- Hike along American River

Project complete and Closed

**Trail (mi): .32**

**North Beach Area**

**Activity**

Modify 50% picnic sites (8).

**Parking**

Retrofit 1 van space.

Retrofit 1 vehicle space.

**Restroom**

Modify restroom (small).

**Route**

Modify from parking to restroom.

**Saw Mill Area**

**Activity**

Modify exhibits (6).

At Saw Mill site.

**Restroom**

Modify restroom (small).

**Route**

Modify from parking to mill.

**Visitor Center**

**Trail**

Gold Discovery Loop Trail- Hike through historic center of Coloma and day-use area

Trail construction complete.

**Trail (mi): 1.2**

**Campground Area**

Page 107

Printed on 2/7/2017

**Activity**

Modify accessible campsites (7).

Modify sales counter at kiosk.

Drive up Kiosk - Kiosk will be removed and replaced in Caltrans project. Estimated project is now, 2012.

Retrofit water fountain at kiosk.

Removed

**Parking**

Create van accessible space at kiosk.

**Restroom**

Replace restrooms (6).

**Route**

Create accessible routes to restrooms (6).

Modify path of travel to kiosk.

Drive Up, Caltrans will be relocating the park entry. Anticipated project in 2012.

**Falls Day Use Area**

**Activity**

Add water fountain at store.

Create accessible picnic sites (6).

Modify sales counter and exhibits in visitor center.

Modify store entry threshold and doorknobs, narrow aisles, sales counter.

**Parking**

Add 1 each van accessible space at camp store, fisherman's and falls parking (3).

Page 108

Printed on 2/7/2017

**Route**

Create accessible route to pay telephones.

Modify ramp to visitor center.

Modify route and stairs to falls.

The route to the fall overlook is historic. This includes the rock work for the stair and the sloped path. Various designs were considered but not feasible at the location. A new viewing opportunity was made at the same location and the original location has a barrier free route it.

**Trail**

Headwaters Trail- Trail along Burney Creek

Project completed and closed.

**Trail (mi): .6**

**Headwaters Camp Area**

**Activity**

Create accessible primitive campsites (2).

**Parking**

Create van accessible parking space.

**Restroom**

Add accessible portable toilet.

**Lake Area**

**Activity**

Add accessible boat slip.

Completed by DBAW

Create acessible picnic sites (6).

Replace water fountain.

Page 109

Printed on 2/7/2017



**Parking**

Add 2 and modify 1 accessible parking spaces.

**Restroom**

Replace restrooms.

There is only one restroom at this location and it has been replaced.

**Route**

Create accessible route to beach.

Create accessible route to boating area.

**Lake Britton and Burney Creek**

**Trail**

Burney Creek Trail- Hike along Burney Creek from Lake Britton to Burney Falls

Project complete and Closed

**Trail (mi): 1.3**

**Boating**

**Parking**

Crow's Nest - 1 van accessible space.

DBAW

**Restroom**

Replace restroom number 1 at Crow's Nest - boat launch 1.

DBAW

**Camping**

Page 110

Printed on 2/7/2017



**Parking**

Retrofit to van space by combo restroom number 16 in Rocky Point.

Rocky Point Restroom parking complete

**Restroom**

Modify shower/restroom by boat launch number 6 (north shore).

Rocky Point Restroom near boat launch completed

Replace restroom in group camp.

Replace Rocky Point restroom.

**Old Marina**

**Restroom**

Restroom for Old Marina Trail

A new restroom was be installed with the Old Marina Trail project. This project was not identified in the Transition Plan.

**Trail**

Old Marina Trail- Lakeshore hike with views of tufa

Trail construction complete.

**Trail (mi): .8**

**Visitor Center**

**Activity**

Modify bookstore and theater.

This facility is not owned or operated by CA State Parks. It is operated by the US Forest Service. This project should not have been proposed in the Transition Plan.

Modify entrance doors and thresholds.

This facility is not owned or operated by CA State Parks. It is operated by the US Forest Service. This project should not have been proposed in the Transition Plan.

Modify exhibits throughout.

This facility is not owned or operated by CA State Parks. It is operated by the US Forest Service. This project should not have been proposed in the Transition Plan.

Page 111

Printed on 2/7/2017

Modify photoroom door and clear spaces.

This facility is not owned or operated by CA State Parks. It is operated by the US Forest Service. This project should not have been proposed in the Transition Plan.

Replace payphone and benches.

This facility is not owned or operated by CA State Parks. It is operated by the US Forest Service. This project should not have been proposed in the Transition Plan.

**Parking**

Install accessible pull through spaces.

This facility is not owned or operated by CA State Parks. It is operated by the US Forest Service. This project should not have been proposed in the Transition Plan.

Install signage at parking and loading zone.

This facility is not owned or operated by CA State Parks. It is operated by the US Forest Service. This project should not have been proposed in the Transition Plan.

Modify slope in main lot.

This facility is not owned or operated by CA State Parks. It is operated by the US Forest Service. This project should not have been proposed in the Transition Plan.

**Restroom**

Modify interior restroom entries.

This facility is not owned or operated by CA State Parks. It is operated by the US Forest Service. This project should not have been proposed in the Transition Plan.

Modify toilet stalls, sinks and dispensers.

This facility is not owned or operated by CA State Parks. It is operated by the US Forest Service. This project should not have been proposed in the Transition Plan.

**Route**

Modify ramp at rear entry.

This facility is not owned or operated by CA State Parks. It is operated by the US Forest Service. This project should not have been proposed in the Transition Plan.

Modify route from parking to front entry.

This facility is not owned or operated by CA State Parks. It is operated by the US Forest Service. This project should not have been proposed in the Transition Plan.

Page 112

Printed on 2/7/2017



**Campground Area**

**Activity**

Modify 3 campsites for surface.

**Restroom**

Modify entry, seat height and signage for 2 pit toilets.

Installed 4 new restrooms.

**Route**

Install sidewalk to 2 restrooms.

**Coastal Bluffs**

**Restroom**

Modify pit toilet along trail

**Trail**

Bluff Trail - Hike along coastal bluffs

Construction complete. sign summer 2015.

Anticipated installation of trailhead

**Trail (mi):**

**Coon Creek Area**

**Activity**

Create two accessible picnic sites

**Parking**

Provide two accessible parking spaces

Page 113

Printed on 2/7/2017

**Restroom**

install accessible restroom at Coon Creek parking lot

**Spooner Cove Area**

**Parking**

Spooner Cove Area - Install 2 spaces, 1 van accessible space.

**Restroom**

Spooner Cove Area - Install signage.

Spooner Cove Area - Pit toilets.

**Route**

Spooner Cove Area - Install beach access - 100'.

Spooner Cove Area - Install restroom access - 100'.

Spooner Cove Area - Provide trex for sand access - 300'.

Temporary route beach mat installed. A permanent route is precluded by the California Coastal Act of 1976, including opinions issued by the California Coastal Commission.

**Campgrounds**

**Activity**

Family Campground - Modify accessible campsites: add accessible tables, enlarge tent pads, replace and relocate spigots, install accessible trash receptacles (10).

Family Campground - Replace and relocate soda machines (2).

Family Campground - Replace drinking fountain near restroom 2.

Group Campground - Install at least 1 accessible campsite.

Page 114

Printed on 2/7/2017

**Restroom**

Family Campground - Replace all comfort stations. If restroom parking provided, install accessible space and accessible routes to restroom (4).

Group Campground - Replace restroom.

**Entrance Area**

**Activity**

Have phone company provide at least one accessible model pay telephone.

Install new drinking fountain.

**Parking**

Install van accessible space.

**Route**

Install accessible route to kiosk, to telephone and to new drinking fountain.

**Marina**

**Trail**

Marina Peninsula Trail- Bayside hiking and interpretation

Trail construction is complete. Accessible trail information signs anticipated to be installed Winter 2014.

**Trail (mi): .7**

**Marina Area**

**Parking**

Install a van accessible parking space in lot north of café.

Modify parking: modify one space to convert to van accessible; add signs.

Page 115

Printed on 2/7/2017

**Restroom**

Marina Café - Replace restroom in café lot.

**Route**

Marina Café - Replace ramp to deck.

Concession

Modify ramp to docks: correct 15% slope; retrofit gangway; correct slope and rail heights; install curb rails; modify kayak docks; add curb guides.

Concession

**Museum Area**

**Activity**

Install audible and visual alarm signals.

Install correct railings on stairs to basement (2).

Railings are fine - employee only.

Install wheelchair seating in learning center (2).

Lower sales counter.

Modify exhibits: fonts, heights (5).

Modify opening pressure on deck door.

Replace door to basement.

Replace/Modify fixed benches: add back support, at least one arm rest and a higher seat.

**Parking**

Modify parking: restripe for van accessible space; install correct signage.

**Restroom**

Modify restroom: relocate garbage receptacle; improve signage.

Page 116

Printed on 2/7/2017



**Route**

Create accessible route to outdoor fountain.

Modify route from parking to museum: create more passing/rest areas, improve slopes, remove vertical rises.

**Juniper Campground**

**Activity**

Create accessible campsites (3).

Only three campsites were needed for this site. Sites 9, 10, and 19 were completed.

**Restroom**

Modify restroom by campsites 19, 20, 22

Restroom was originally designed to be accessible. Barrier removal work was performed; parking, routes, drinking ftn, floor leveling, swing doors out and new door hardware.

Restroom is not fully compliant, but will be usable for most users. Note: restroom will need to be replaced in future for full compliance.

**Route**

Create accessible route from campsites to restroom.

Camp Loop Road is the route.

**Summit**

**Trail**

Mary Bowerman Trail- Mountain summit hiking with distant views

Trail construction complete 9/2015, sign installation anticipated to occur winter 2016.

**Trail (mi): .22**

**Visitor Center**

Page 117

Printed on 2/7/2017



**Parking**

Install 1 van accessible space at lower summit lot.

Modify current designated accessible space.

Upper summit

**Restroom**

Modify lower lot restrooms: adjust closures; install curb ramp.

Required complete remodel.

Modify visitor center restroom: signs, door closure.

Single unisex restroom inside museum made compliant. Exception reported July 2014.

**Route**

Modify ramp to observation deck: install railings and top landing.

Stair rails improved; elevator will be upgraded for independent operation. Exception reported July 2013.

**Idyllwild Campground**

**Activity**

Create 50% accessible picnic sites (50).

Create accessible campsites (2).

Modify campsite.

Modify exhibits at combination building (2).

Exhibits removed

Modify for wheelchair seating at campfire center.

**Restroom**

Modify drinking fountain.

Modify restroom.

Retrofit combination building.

Page 118

Printed on 2/7/2017

**Route**

Create 40% accessible picnic sites on accessible route of travel (20).

Modify route from parking to restroom.

Modify route to campfire center.

Modify route to combination building.

**Sector Office**

**Activity**

Modify hardware on door to office.

Relocate accessible pay telephone

Removed

Replace and relocate fixed bench.

Replace drinking fountain.

Trail feasibility study.

**Parking**

Modify to make van space.

**Route**

Modify ramp for slope and handrail.

Modify route from parking lot to offce for markings and slope.

Replace stairs.

**Stone Creek Campground**

Page 119

Printed on 2/7/2017



**Activity**

Create accessible campsites (3).

Modify for wheelchair seating at campfire center.

**Restroom**

Minor modification to vault restrooms (3).

**Route**

Create accessible route from road to restrooms.

**Trail**

Stone Creek Campground Trail- Interpretive trail loop through conifer forest.

Project completed and closed.

**Trail (mi): .6**

**Alice Eastwood Group Camp Area**

**Activity**

Create wheelchair seating at campfire center.

Center Removed

Modify exhibits (2).

Replace drinking fountain.

**Parking**

Create van accessible space.

**Restroom**

Replace pit toilet.

Page 120

Printed on 2/7/2017

**Route**

Create accessible route from parking to campsite.

Modify stairs from parking to campsite.

New accessible barrier free route installed. Stairs are historic.

Modify stairs leading to campfire stairs.

**Bootjack Picnic Area**

**Activity**

Replace drinking fountain.

Retrofit picnic sites (2).

**Parking**

Create van accessible space.

Create vehicle accessible space.

**Restroom**

Replace restroom.

New restroom installed in parking lot.

**Route**

Create accessible route from parking to drinking fountain.

Create accessible route from parking to restroom.

Modify route to picnic sites.

Built new bridge.

Modify stairs to picnic site.

Accessible route is a sloped walkway. Stairs are a historic feature. CCC rock work. Stairs not modified.

**Frank Valley Horse Camp**

**Activity**

Modify area for equestrian.

Modify campsites (4).

There are no individual sites, just a general area. Site improvements were made in this area for surface, tables and fire.

Page 121

Printed on 2/7/2017

**Parking**

Create van accessible parking space.

Soil surface by restroom. This area is by reservation only. Not open to general public.

**Restroom**

Replace pit toilet.

New vault restroom installed.

**Hang Site #2**

**Parking**

Create van accessible parking space.

No picnic sites at this area

**Pantoll**

**Trail**

Old Mine Trail- Hike through evergreen forest to ocean bluff overlook

Project completed and closed.

**Trail (mi): .5**

**Pantoll Area**

**Activity**

Campground - Create 2 accessible sites.

Only 1 done - terrain does not allow for 2 sites in this historic setting.

Campground - Create wheelchair seating at campfire center.

Terrain does not allow access to center

Kiosk/Information Station - Modify counter for height.

Kiosk/Information Station - Replace pay telephone.

Minor modification to drinking fountain at restroom.

Modify 50% picnic sites (4).

Page 122

Printed on 2/7/2017

**Parking**

Modify 1 van space.

Modify 1 vehicle space.

**Restroom**

Modify door to restroom on both push and pull sides for slope.

Modify unisex restroom.

**Route**

Create accessible route from parking to campsites (2).

Route made to the one historic site.

Kiosk/Information Station - Modify route for obstacles and slope.

Historic stairs. Barrier free route made from parking to entrance station.

Kiosk/Information Station - Modify stairs for handrails.

Modify route from parking to restroom.

**Peak Area**

**Activity**

Picnic Site - Modify fixed bench for height and clear space.

Replace pay telephone.

Visitor Center - Create captioning for videos (2).

Visitor Center - Modify counter for height.

Visitor Center - Modify drinking fountain for poundage and clear space.

Historic fountain not modified. New fountain installed towards gravity car barn.

Visitor Center - Modify entrance door for strike edge clearance and threshold.

Visitor Center - Modify exhibits for font and text size (2).

New exhibits in Gravity Car Barn.

Page 123

Printed on 2/7/2017

**Parking**

Modify lots for van accessible spaces (2).

**Restroom**

Replace restroom.

**Route**

Picnic Site - Modify path around peak 0.25 miles for edge protection and stairs.

Visitor Center - Modify route for obstacles.

Visitor Center - Retrofit stairs for handrails.

Historic Stairs - new ramp installed instead of modifying stairs.

**Trail**

Verna Dunshee Trail- Mt. Tamalpias summit trail

Project complete and Closed

**Trail (mi): .75**

**Steep Ravine Environmental**

**Activity**

Modify campsites (2).

Modify William Kent cabin.

Replace drinking fountain.

**Parking**

Install van accessible parking site.

**Restroom**

Replace pit toilet.

**Route**

Modify route from cabin to firewood storage.

Modify route from cabin to shoreline.

Not possible, bluff situation.

Retrofit stairs.

Trail

**West Ridgecrest Blvd**

Page 124

Printed on 2/7/2017



**Trail**

McKeenan Gulch Trail- Coastal Bluff Trail with Ocean Views.

Project completed and closed.

**Trail (mi): .15**

**Beach Access**

**Restroom**

Outdoor shower.

Restroom complete. Route to restroom pending.

Retrofit restroom both men's and women's side.

Restroom complete. Route to restroom pending.

**Campground**

**Parking**

2 van accessible spaces (one on each of 2 different restrooms).

Signs for parking.

**Restroom**

ADA improvements to 3 restrooms.

Modify 2 combo restrooms.

Proper signage on 2.

Replace restroom A.

**Campground and OHV Area**

Page 125

Printed on 2/7/2017

**Activity**

Replace call box with accessible telephone.

Exception reported July 09

**Parking**

Create van accessible parking for part of camping area.

Exception reported July 09

**Route**

Modify route to and around call box and safety area.

Exception reported July 09

Modify routes to and around vault restrooms for accessibility (4).

Due to blowing / shifting sand firm route not provided.

**Day Use and Exhibits**

**Restroom**

Install 1 accessible portable toilet per cluster (4).

Vault toilets installed at four locations.

**Route**

Install accessible routes to and around exhibit panels (6).

Existing panels were deteriorated; new panels are located in the new Visitor Center.

**Grand Kiosk Area**

**Activity**

Modify designated accessible picnic site.

Replace broken accessible picnic table.

**Parking**

Install van accessible spaces for picnic area.

Modify designated accessible auto spaces to create one van accessible space.

Page 126

Printed on 2/7/2017

**Restroom**

Replace comfort station.

**Route**

Install accessible routes to restrooms and picnic area (2).

**Oso Flaco Area**

**Activity**

Create 50% accessible benches/rest areas on route to bridge (3).

Work completed by District.

Modify (lower) railing at accessible fishing areas on bridge.

Instead of lowering the guard rails, slots were installed. Lowering the guardrail was a safety concern.

**Parking**

Install van accessible parking space.

Work completed by District.

Install vehicle accessible parking space.

Work completed by District

**Route**

Create accessible route to bridge.

Work completed by District

**Trail**

Ocean View Boardwalk - Section of Oso Flaco lake trail which provides a coastal dunes hiking experience with ocean views.

Project completed and closed.

**Trail (mi): 1**

**Pier Kiosk**

**Parking**

Install correct signage at van accessible parking space.

Page 127

Printed on 2/7/2017



**Restroom**

Replace large comfort station.

Replace outdoor shower.

**Route**

Modify route from parking to restroom.

**Ranger/Dispatch Area**

**Activity**

Modify information area/counter.

**Parking**

Modify vehicle accessible space to van accessible space.

**Restroom**

Modify restroom.

**Camping Areas**

**Activity**

Holmes Camp Area - Install 1 accessible campsite.

Holmes Camp Area - Modify existing accessible campsite and improve surface throughout.

**Parking**

Install parking at restrooms.

Page 128

Printed on 2/7/2017



**Restroom**

Holmes Camp Area - Install compliant vault restroom.

Holmes Camp Area - Modify vault shower building.

**Route**

Holmes Camp Area - Install routes from accessible campsites to restroom and shower facilities (2).

**Other Areas**

**Parking**

Headquarters Area - Install parking signage, van and tow- away.

Portable Toilets Throughout - Install parking at each location (5).

Portable toilets removed and vault restrooms installed. This includes parking for each restroom. Work was done by District.

**Restroom**

District Office Area - Modify restroom door and fixtures and install signage.

Headquarters Area - Modify combo restroom at headquarters area.

Headquarters Area - Modify shower room at headquarters area.

Headquarters Area - Provide clear space at utility sink at headquarters area.

Portable Toilets Throughout - Install 1 accessible chemical toilet in each of 5 locations (5).

District removed portables and installed vault restrooms.

**Route**

District Office Area - Replace entry door, modify handrails on ramp and stairs, install striping on stair nosings, modify clear space at pay telephone and interpretive panels.

Page 129

Printed on 2/7/2017



**Museum rear entrance**

**Parking**

Provide compliant parking and improve route to rear entrance

**Train Depot**

**Restroom**

Retrofit men's and women's restrooms (interior).

Complete at Freight Depot.

Retrofit streetside restrooms (small).

Complete At Passenger Depot.

**Bazaar Area**

**Activity**

Modify ATM.

Concession

Modify stairway to store 11.

Concession - Item no longer applicable as there are no longer any shops upstairs.

**Restroom**

Retrofit building restrooms (2).

Concession - One restroom has been remodeled for accessibility.

**Exhibits and Museums**

**Activity**

Courthouse/Jail - Modify doorway.

This is an historic structure - remains open.

Threshold replaced, door

Mason Street School - Retrofit doorway.

This is an historic structure - remains open.

Threshold replaced, door

McCoy House - Modify kitchen clear space.

Seeley Stable - Modify building threshold.

Page 130

Printed on 2/7/2017

Union Printing Office - Install bench.

Wells Fargo/Colorado House - Modify doorway.

Threshold replaced.

**Restroom**

McCoy House - Modify building restroom doors (2).

Old Town Theater - Retrofit building restrooms (2).

**Route**

Casa de Estudillo - Modify route to house and in courtyard.

Casa de Machado Stewart - Retrofit doorways and modify routes (2).

Routes completed - Historic Adobe structure, doorways cannot be modified.

Casa de Machado Stewart - Retrofit route to and around house (2).

Casa de Machado Stewart - Retrofit route to and through garden.

Livery Stables - Retrofit route.

Mason Street School - Install entrance ramp.

Mason Street School - Modify route to school.

McCoy House - Modify ramp to front porch.

McCoy House - Modify route to house.

McKinstry Dentist - Modify route.

Robinson Rose - Install ramp at rear of building.

Seeley Stable - Modify route to building.

Union Printing Office - Retrofit route to building.

Wells Fargo/Colorado House - Modify route.

Modify route to jail

Modify route through Carriage yard

**Parking Lots and Routes**

Page 131

Printed on 2/7/2017

**Parking**

Install accessible vehicle parking in Lot A.

Install van accessible parking space in Lot A.

Install van accessible parking space in Lot B.

Install van accessible parking space in Lot D.

Install van accessible parking space in Lot E.

**Route**

Modify route from Lot A to Plaza.

Modify route from Lot B to Plaza.

Modify route from Lot D to Plaza.

Modify route from Lot E to Plaza.

Modify route from Lot H to Plaza.

This is Lot F, there is no Lot H.

Retrofit curb ramps in Lot H (2).

This is Lot F, there is no Lot H.

**Plaza Area**

**Activity**

Replace drinking fountains (2).

One at Robinson Rose Visitor Center and one at Mason Street restroom.

Retrofit picnic sites (8).

Only

three required in the Plaza Area.

**Route**

Modify route to drinking fountain.

**Restrooms**

Page 132

Printed on 2/7/2017



**Restroom**

Estudillo Barn - Retrofit comfort station.

**Route**

Estudillo Barn - Modify route to restroom.

Lot A - Modify route to restroom.

Mason Street - Modify route to restroom.

**Visitor Center**

**Activity**

Replace drinking fountain.

Retrofit Visitor Center.

**Restroom**

Replace portable toilet.

**Route**

Modify route.

**Big Sur Lodge Area**

Page 133

Printed on 2/7/2017

**Activity**

Modfiy benches (4).

Modify aisles (3).

Modify entrances (3).

Modify sales counters (3).

Replace drinking fountain.

Replace pay telephones (3).

**Parking**

Install van accessible parking space and accessible parking (3).

**Big Sur Station Area**

**Activity**

Center - Modify water fountain.

Center - Replace pay telephone.

**Campground Area**

**Activity**

Modify clear space inside store.

Modify exhibit at kiosk for clear space.

Exhibit removed from kiosk area.

Modify kiosks (2).

Remodeled campground entry, one kiosk only. route to kiosk complete.

Parking and

Modify laudry area.

Replace pay telephone at kiosk.

Removed

Replace picnic site at store.

Page 134

Printed on 2/7/2017

**Parking**

Create parking for group campsites (2).

No parking provided, Cal Trans road edge

Install van accessible space at campground store.

Install van accessible space at entrance and kiosk (2).

Remodeled campground entrance, one kiosk only.

**Route**

Install accessible route into store.

**Core Use Area**

**Trail**

River Trail

Project completed as component of 'Major Cap Outlay' improvements. Sign installation anticipated to occur spring 2015.

**Trail (mi): .5**

**Cottage and Recreation Hall Area**

**Activity**

Cottage - Retrofit complete cottage (4).

Hall - Modify entry door.

Pool - Retrofit pool access.

**Parking**

Cottage - Install van accessible space (4).

Hall - Modify van accessible space.

**Restroom**

Hall - Modify restroom.

**Route**

Hall - Modify route to hall and pool (2).

**Day Use Area**

Page 135

Printed on 2/7/2017

**Activity**

Picnic Area - Retrofit picnic site at campfire center.

**Parking**

Install van accessible space at picnic site.

Retrofit van accessible space at campfire center.

**Route**

Install access route to comfort station.

**Day-use**

**Trail**

Nature Trail- Hike near day use area.

Project complete and closed.

**Trail (mi): .28**

**Nature Center and Campfire Center**

**Activity**

Campfire Center - Install accessible seating (4).

**Route**

Campfire Center - Modify route in campfire center.

Campfire Center - Modify route to campfire center.

**Restroom**

Install portable toilet.

District installed vault restroom instead of portable unit.

replace chemie with vault

District installed an additional vault for program access to camping.

Page 136

Printed on 2/7/2017



**Nature Center**

**Activity**

Modify exhibits for access.

District led project - Nature Center redesigned

**North Beach Campground**

**Activity**

Modify 7 sites

**Parking**

By kiosk modify 1 van space.

**Route**

Parking by kiosk to kiosk (48').

To restrooms then valley (736').

Route to South restroom complete.

**Trail**

Coastal Access Trail- Hike through coastal dunes

Project complete and Closed

**Trail (mi): 1.1**

**Oceano Campground**

**Activity**

Modify 3 accessible sites.

**Campground**

Page 137

Printed on 2/7/2017



**Activity**

Create one additional accessible site.

Campsite 39 was modified.

Modify 3 existing sites.

Campsites have been modified to be compliant. Due to environmental / safety issues these sites do not meet full compliance. Sites may have slopes of up to 4% and parking may only be 15 feet wide. See exceptions reported, July 2012.

**Route**

1 - 50' soil route from new site to road.

Item no longer applicable as camp loop roads are now allowed to be used as routes.

**Park Museum**

**Activity**

Create video of upper park area.

Eureka Lake Road to Eureka Lake and Eureka Peak Loop Trail were photographed by Google Trekker.

**Bird Island Day Use Area**

**Trail**

Bird Island Trail- Coastal Bluff hike with wildlife viewing

Project complete and closed.

**Trail (mi): .5**

**Whaler's Cove Area**

**Activity**

Create 40% of picnic sites on route (2).

Accessible picnicking relocated to the Bird Island area. Exception reported July, 2008.

Create 50% picnic sites (approx 5).

Accessible picnicking relocated to the Bird Island area. Exception reported July, 2008.

Page 138

Printed on 2/7/2017



**Parking**

Create van space.

Parking complete. Bird Island picnic area is being made accessible instead of Whaler's Cove. This will provide a more scenic and complete accessible experience with the proposed accessible Bird Island Trail.

**Restroom**

Replace restroom (small).

Bird Island picnic area was made accessible instead of Whaler's Cove. This provides a more scenic and complete accessible experience with the accessible Bird Island Trail under construction.

**Route**

Create route from parking to restroom at Whaler's Cabin (600').

Accessible picnicking relocated to the Bird island area. Exception reported July, 2008.

**Whalers Cove Area**

**Trail**

Carmelo Meadows-Granite Point Trails

Project completed and closed.

**Trail (mi): .3**

**4 x 4 Obstacle Course**

**Activity**

Modify to make 50% accessible picnic tables (3).

**Route**

Modify to make 40% of accessible picnic sites on accessible route (2).

**90cc Mini Track**

Page 139

Printed on 2/7/2017

**Activity**

Modify 50% accessible picnic sites (2).

**Parking**

Create van accessible parking.

**Route**

Modify 40% picnic sites to be on accessible route of travel (2).

**Dirt Oval Track**

**Activity**

Modify seating to make it accessible (2).

**Parking**

Modify parking for van accessible space.

**Restroom**

Modify restroom.

New Restroom Installed

Replace portable toilets (2).

**Route**

Modify route from parking to bleachers.

**Moon Room Area**

**Activity**

Replace pay telephone with accessible model.

**Parking**

Retrofit parking for van.

Page 140

Printed on 2/7/2017

**Route**

Modify route from parking to pay telephone.

**MX Track "Hangtown"**

**Activity**

Modify 50% of picnic sites (4).

Modify bleacher seating.

**Parking**

Create accessible van parking.

Create accessible vehicle parking.

**Restroom**

Modify vault restrooms for signage (2).

New restrooms installed

**Route**

Modify 40% picnic sites to be on an accessible route of travel (2).

**Office Area**

**Activity**

Modify counter for height.

Modify entrance door.

**Parking**

Modify parking for van accessible space.

**Overlook/Staging Area**

Page 141

Printed on 2/7/2017

**Activity**

Overlook - Replace on table for accessible model.

Staging Area - Create 50% accessible picnic sites (8).

**Parking**

Overlook - Modify space for van accessible.

Staging Area - Modify parking space to be van accessible.

**Restroom**

Staging Area - Modify restroom.

**Route**

Staging Area - Create 40% picnic sites on accessible route of travel (3).

Staging Area - Create accessible route (6).

**Quarter Midget Track**

**Activity**

Modify 50% picnic sites (5).

Modify counter at concession.

Modify seating at bleachers.

**Parking**

Create van accessible space.

**Restroom**

Modify restroom.

Replace portable toilet with accessible model.

Vault restroom installed in parking lot

Page 142

Printed on 2/7/2017



**Route**

Create accessible path of travel.

Modify 40% to be on accessible path of travel (2).

Modify ramp leading to accessible seating at bleachers.

**Elk Prairie**

**Trail**

Elk Prairie Trail - Hike around the Elk Prairie through the adjacent river and redwood forests.

Trailhead signs will be installed in 2017.

**Trail (mi):**

**Elk Prairie and Big Tree**

**Trail**

Foothill / Prairie Creek Trail-Hike through old growth redwoods.

Project complete and closed.

**Trail (mi): 1.2**

**Visitor Center**

**Trail**

Revelation-Campground Trail-Hike through old growth redwoods.

Project complete and Closed

**Trail (mi): .75**

**Campground**

Page 143

Printed on 2/7/2017

**Activity**

Install another accessible campsite.

Modify designated access campsites 1 and 2.

**Restroom**

Install correct restroom signage.

Modify parking at DA restroom (regrade slope, install sign).

Restroom in main parking lot

Replace 1 of 4 other restrooms.

3 restrooms in campground have been replaced.

**Route**

Install 3 routes to restrooms from campsites 1, 2 and site to be installed.

Two campsites have direct route to restroom. Two campsites use the camp loop road to access restroom.

**Red Cliffs**

**Activity**

Two tables and restroom replacement

**Activity**

Modify picnic sites and routes.

**Campground**

**Activity**

Retrofit 5 campsites.

Page 144

Printed on 2/7/2017



**Parking**

Create 1 van accessible space.

Van accessible parking provided at Visitor Center and day use restroom.

Signage.

**Huckleberry Campground**

**Activity**

Retrofit 3 campsites.

**Visitor Center**

**Parking**

Re-stripe accessible parking area at the Visitor Center

**Trail**

Grove Nature/Exhibit Trail- Hike through old growth redwoods.

Construction is complete. 2013.

Trailhead sign will be installed Fall

**Trail (mi): .38**

**Campground**

**Activity**

Create accessible seating or wheelchair space in campfire center.

Create at least 2 accessible tables in group campground.

Install at least 3 accessible campsites.

Page 145

Printed on 2/7/2017

**Parking**

Create van accessible parking for campfire center.

**Restroom**

Replace at least 1 restroom.

Restrooms modified for improved access. All restrooms in park have been replaced or modified with parking provided.

**Route**

Create accessible paths from accessible campsites to restroom (3).

Create accessible route to campfire center facilities (seats, stage, campfire).

**Day Use/Picnic Area**

**Activity**

Install at least 50% accessible picnic sites (10).

**Parking**

Create accessible parking space at restroom.

Parking provided at all restrooms in park.

**Restroom**

Install accessible restroom.

**Route**

Create an accessible route from path to restroom.

Install accessible paths to at least 40% accessible sites (4).

**District Office (Leased)**

**Activity**

Modify hall exhibit text.

District Office, different location.

Modify sales/information counter: provide clear access; lower counter.

District Office, different location.

Page 146

Printed on 2/7/2017



**Restroom**

Modify restroom: add braille signage; move cabinet and lower dispensers in women's room.

District Office, different location.

**Visitor Center/Old Park Office**

**Activity**

Install proper accessibility signage after corrections are made.

Modify exhibit font and contrast.

Modify sales counter.

Replace drinking fountain.

Replace front entry door and threshold.

Entry is now off of accessible parking pad.

**Parking**

Install van accessible parking space.

**Route**

Create accessible route from parking to entry.

Install ramp to interior door.

The ramp is not needed to the small office area. All services for the public will be provided in the visitor center area.

**Visitor Center/Old Park Ofice**

**Trail**

Dowen Nature Trail- Desert interpretive hiking experience

Project completed and closed.

**Trail (mi): .6**

**Coastal Bluff**

Page 147

Printed on 2/7/2017



**Trail**

Salt Point Trail- Hike along ocean bluff with coastal views.

Construction complete. winter 2016.

Installation of trail signs anticipated

**Trail (mi): .5**

**Gerstle Cove Campground**

**Activity**

Create 3 campsites.

**Route**

Install routes from all accessible campsites to restroom (50' per restroom, dirt).

**Gerstle Cove Terrace Day Use**

**Activity**

Install accessible picnic sites.

Modify fish cleaning station.

**Parking**

Modify main lot, 2 spaces.

**Restroom**

Modify dressing room doors.

Modify drinking fountain and outdoor shower.

**Route**

Install route from parking to picnic area.

Route completed from road to picnic site.

Modify route from parking to restroom.

Page 148

Printed on 2/7/2017



**Activity**

Modify picnic sites and campsites.

Assistive Listening System.

Portable unit provided

Modify exhibits (5).

Outside exhibits modified for access

Modify sales counter.

Completed in earlier project

Replace door.

Completed by earlier project

Replace fixed benches (2).

**Parking**

Modify 7 vehicle spaces and 1 van space.

**Restroom**

Retrofit restroom

**Route**

Modify route from parking to visitor center.

Completed by previous project

**Campground**

**Restroom**

Modify or Replace Restroom

**New Camp**

**Trail**

Ironwood Trail- Hike to the shores of the Salton Sea

Trail construction is complete, sign installation anticipated to occur fall 2015.

**Trail (mi): .4**

Page 149

Printed on 2/7/2017



**Activity**

Modify exhibit panels.

**Campground(s)**

**Restroom**

Modify designated accessible combo (1)

Replace Madrone Group Camp restroom.

Replace upper and lower combos.

**Main Picnic Area**

**Parking**

Install van sign at restroom 2 parking.

**Redwoods**

**Trail**

South Creek Trail- Hike along Lagunitas Creek

Trail construction complete, sign installation anticipated to occur winter 2016.

**Trail (mi): 1**

**Picnic Area**

**Activity**

Modify 50% of picnic sites (25).

28 picnic sites completed.

Installed water station.

Page 150

Printed on 2/7/2017



**Route**

Install accessible routes to 40% of all picnic sites.

Routes completed to the improved picnic sites.

Patched walkways.

**Campground to Beach**

**Trail**

Multi-Use Trail- Trail through eucalyptus Grove.

Project completed and closed.

**Trail (mi): .3**

**Core use area**

**Trail**

Butterfly Trail-Hike through Eucalyptus Grove

Project completed and closed.

**Trail (mi): .1**

**Basalt Area**

**Activity**

Boat Ramp Area - Modify 50% picnic sites (3).

Boat Ramp Area - Modify boat ramp for slope.

Ramp slope meets federal guidelines. Ramp will not be replaced.

Boat Ramp Area - Modify drinking fountain for pressure to operate and route for slope.

Boat Ramp Area - Modify fish cleaning station for clear space slope and height of counter.

Boat Ramp Area - Modify gangplank from ramp to dock for slope, add curbs or wheel guides and handrails, striping.

The gangplank to the boarding float meets the current federal guidelines for boating and does not require further modification. Transition plate has been modified for a slope not to exceed 5%.

Page 151

Printed on 2/7/2017

Boat Ramp Area - Replace fixed bench.

This bench has been removed.

Campfire Center - Create additional wheelchair seating and proper size.

Campground - Modify campsites (5).

Entrance Station - Modify exhibit case for clear space.

Entrance Station - Modify exhibits for font (2).

Entrance Station - Modify kiosk counter for height.

Entrance Station - Replace pay telephone with accessible model and create clear space.

**Parking**

Boat Ramp Area - Modify van accessible parking.

This project was completed by Dept of Boating and Waterways.

Boat Ramp Area - Modify vehicle accessible parking (4).

This project was completed by Dept of Boating and Waterways.

Campfire Center - Modify parking for van accessible zone.

Combination Building - Modify parking for van accessible spaces (2).

These are the campground combination buildings.

Entrance Station - Relocate parking closer to kiosk and create 1 van accessible space.

Parking Lot off Basalt-Goosehead - Modify vehicle accessible parking spaces (2).

Parking Lot off Basalt-Goosehead Lot - Modify van accessible parking.

Page 152

Printed on 2/7/2017

**Restroom**

Boat Ramp Area - Modify restroom: door poundage, adequate strike edge clearance, proper signage.

Combination Building - Minor modification to drinking fountain (2).

These are the campground combination buildings.

Combination Building - Modify building (2).

These are the campground combination buildings. They were replaced not modified.

Parking Lot off Basalt-Goosehead - Replace portable toilets with accessible model.

Toilets have been removed by park.

**Route**

Boat Ramp Area - Modify 40% picnic sites to be on accessible routes.

Boat Ramp Area - Modify route from parking to fish cleaning station for slope.

Boat Ramp Area - Modify routes from parking to picnic sites.

Combination Building - Minor modification to route for slope.

Entrance Station - Create accessible route.

Parking Lot off Basalt-Goosehead - Create accessible route from parking to fishing.

Accessible parking was created in paved parking lot. Fisherman are also able to drive to waters edge as the reservoir level drops each year.

**Dinosaur Point**

**Activity**

Curb Island - Modify drinking fountain for controls and knee space.

Curb Island - Replace boat dock.

Transition plate modified to meet requirements

Curb Island - Replace boat ramp due to slope.

The boat launching ramp was designed to meet boat launching standards and fit the terrain where it was installed. This is a seasonal only ramp. Ramps that are year round with less slope are located at the Basalt location.

Page 153

Printed on 2/7/2017

Curb Island - Replace fixed bench.

Curb Island - Replace pay telephone.

Pay phone removed

Picnic/Primitive Camping Sites - Modify 2 sites for cooking facilities, water and trash (2).

**Parking**

Modify to create 5 accessible parking spaces with 1 van accessible space.

**Route**

Curb Island - Modify curb ramp for slope and add grooved borders.

Picnic/Primitive Camping Sites - Modify 2 ramadas for access - route.

**District Office**

**Activity**

Modify counter for height.

Modify entry door for pressure and threshold.

**Parking**

Modify parking to make a van accessible space.

**Restroom**

Replace, if to be used.

**Los Banos Creek Reservoir**

**Activity**

Boat Launch Area - Modify picnic/campsite for cooking facility, water faucet.

Boat Launch Area - Modify ramp for slope.

The existing boat launching ramp meets slope requirements. The boarding float assembly has been replaced.

Boat Launch Area - Replace dock.

The boarding float assembly has been replaced.

Camping Area 2nd Loop - Create accessible campsites (2).

Medeiros campground provides similar experience. Los Banos is on hillside. No room to provide compliant facilities.

Page 154

Printed on 2/7/2017

Entrance Area - Modify kiosk counter for height.

Entrance Area - Replace and relocate pay telephone.

The pay phone was removed.

Horse Camp - Create 2 accessible sites with accessible tables and parking.

This project is not able to be done. The site is a native american village site and cannot be modified. Park to remove all facilities at location.

Horse Camp - Create accessible equestrian facilities.

This project is not able to be done. The site is a native american village site and cannot be modified. Park to remove all facilities at location.

**Parking**

Boat Launch Area - Modify parking for van accessible space.

**Restroom**

Camping Area 2nd Loop - Replace portable toilet with accessible model (2).

Medeiros campground provides similar experience. Los Banos is on hillside. No room to provide compliant facilities.

Horse Camp - Replace portable toilet with accessible model.

This project is not able to be done. The site is a native american village site and cannot be modified. Park to remove all facilities at location.

**Route**

Boat Launch Area - Modify route from parking to boat area.

Camping Area 2nd Loop - Create accessible route from campsites to beach area.

Medeiros campground provides similar experience. Los Banos is on hillside. No room to provide compliant facilities.

Camping Area 2nd Loop - Create accessible route from campsites to restrooms (2).

Medeiros campground provides similar experience. Los Banos is on hillside. No room to provide compliant facilities.

Entrance Area - Modify route around kiosk for obstacles.

This is designed as a drive up kiosk. There are no facilities for anyone to safely use this as a walk up kiosk.

**Medeiros**

Page 155

Printed on 2/7/2017

**Activity**

Boat Dock - Replace boat dock and ramp.

This facility is no longer in use.

Camping Sites - Modify 3 sites to include accessible table, cooking facilities and route to restrooms.

This campground is no longer in use.

Entrance Area - Replace pay telephone.

Pay phone removed.

**Parking**

Boat Dock - Create van accessible parking space.

This facility is no longer in use.

Entrance Area - Create van accessible space with proper signage and stabilize surface.

No designated parking area, employee area only. No space designated.

Group Camp - Create accessible van parking space with proper signage.

**Restroom**

Boat Dock - Replace portable toilets with accessible model.

The facility is no longer in use.

Camping Sites - Replace portable toilets with accessible models (2).

Three accessible vault toilets, permanent structures, have been installed instead of portable restrooms.

Entrance Area - Modify restroom for grab bars, slope on floor.

Group Camp - Modify hardware on door.

Group Camp - Modify restrooms for proper signage, and adjust grab bars.

**Route**

Entrance Area - Create accessible route from parking to kiosk.

There is no formal parking. This facility is a drive up only facility and not intended for visitors to walk to kiosk.

Entrance Area - Create accessible route to restroom to avoid crossing traffic lanes.

No public route, employee only.

Group Camp - Create accessible route from parking to restroom.

Group Camp - Modify ramp for curbs, handrails, landings.

**San Luis Creek**

Page 156

Printed on 2/7/2017

**Trail**

San Luis Creek Trail- Extension of existing lakeside hike/bike asphalt trail

Project completed and closed.

**Trail (mi): 2.1**

**San Luis Creek Area**

**Activity**

Boat Ramp Area - Modify docks and connections for wheel guards, slope, handrails and striping.

Meets Federal standards.

Boat Ramp Area - Modify fish cleaning station for counter height.

Boat Ramp Area - Replace drinking fountain.

Check 12 - Modify 50% picnic sites to make accessible water and clear space (3).

Entrance Station - Modify drinking fountain for height.

North Beach Day Use - Minor modifications to drinking fountain (2).

North Beach Day Use - Modify 50% sites, mainly cooking facilities (35).

North Beach Day Use - Replace outdoor showers.

San Luis Creek Campground - Modify campsites for water and trash (4).

San Luis Creek Campground - Replace pay telephone with accessible model.

Phone removed

South Beach Day Use - Replace outdoor showers.

Page 157

Printed on 2/7/2017

**Parking**

Boat Ramp Area - Modify parking lot.

Boat Ramp Area - Modify van accessible parking space.

Boat Ramp Area - Modify vehicle accessible parking space.

Check 12 - Modify parking for van accessible space.

Entrance Station - Install proper signage for parking.

North Beach Day Use - Modify parking for van accessible space.

San Luis Creek Campground - Modify entrance area for accessible van parking and clear space for exhibit and pay phone.

San Luis Creek Campground - Modify parking at restrooms to make them van accessible spaces (2).

San Luis Creek Group Campground - Modify parking to make van accessible parking space and signage (2).

South Beach Day Use - Modify parking lots for proper number of van spaces with proper signage (5).

This use area is for boat in. Ped access from main parking lot.

**Restroom**

Boat Ramp Area - Modify restroom/dressing room.

New restroom installed.

Check 12 - Modify restroom for proper signage, minor modifications to grab bars.

New restroom installed

Entrance Area - Replace portable toilets with accessible model.

New restrooms installed

North Beach Day Use - Minor modifications to restrooms (2).

The San Luis Creek area has 5 restrooms. The 3 restrooms along the water that are most used were replaced.

North Beach Day Use - Minor modifications to restrooms/dressing room building.

The San Luis Creek area has 5 restrooms. The 3 restrooms along the water that are most used were replaced.

San Luis Creek Campground - Modify restroom doors for strike edge clearance and hardware (2).

Page 158

Printed on 2/7/2017

San Luis Creek Campground - Modify restrooms for toilet seat height, proper signage, clothes hooks (2).

San Luis Creek Group Campground - Minor modifications to restroom.

San Luis Creek Group Campground - Modify shower stalls.

This is the old CA shower design with the shower controls on the facing wall instead of the side wall. DRA agreed to this design. See August 20, 2007 letter from DRA to Ms. Aceituno.

South Beach Day Use - Comfort stations (2).

The San Luis Creek area has 5 restrooms. The 3 restrooms along the water that are most used were replaced.

South Beach Day Use - Restroom/dressing room building.

The San Luis Creek area has 5 restrooms. The 3 restrooms along the water that are most used were replaced.

**Route**

Boat Ramp Area - Modify gangway to fishing dock structure for edge protection, handrails and widen gate.

Boat Ramp Area - Modify route from parking to fish cleaning station, remove curb and slope.

Boat Ramp Area - Modify route to fishing dock structure for slope and obstructions.

Check 12 - Modify route from parking to picnic area for slope and surface.

Check 12 - Modify route from parking to restroom for slope and surface.

Entrance Station - Modify route from parking to kiosk for barriers.

This is a drive up only kiosk. There is no public route to modify. See MIG Comments, Semi - Annual Report - January 30, 2008. Exemption B, for drive-up entrance stations.

North Beach Day Use - Create accessible route from picnic areas to beach (3).

North Beach Day Use - Modify routes to 40% picnic sites for slope and terrain (15).

San Luis Creek Group Campground - Modify curb ramps for slope.

Page 159

Printed on 2/7/2017



**Trail**

Campground Trail- Hiking and fishing access along O'neil Forebay

Project completed and closed.

**Trail (mi): 2.1**

**Visitor Center**

**Activity**

Modify entrance door for pressure.

Modify sink area for space underneath.

Replace sink controls.

**Parking**

Modify space for surface, proper signage and slope.

Accepted Deviation #1 is being used for the slope at this location. "Surface slope of accessible parking spaces at developed parking lots may vary from the standard by up to 1%."

**Restroom**

Minor modification for dispensers, hot water pipes insulation, grab bars.

Modify door for proper signage and poundage.

**Beach**

**Trail**

Promenade Trail- Asphalt trail along beach front

Project completed and closed.

**Trail (mi): 1**

**Campground Area**

Page 160

Printed on 2/7/2017

**Activity**

Campground - Install at least 2 additional accessible campsites, dispersed throughout.

Campground - Modify designated accessible site.

Parking Lots A, B and C by Campground - Modify drinking fountains at restrooms (3).

**Parking**

Campground - Modify designated accessible parking space at combo.

Parking at CG restrooms eliminated due to operational need. All campground restrooms are on accessible routes.

Parking Lots A, B and C by Campground - Install at least 1 van accessible space in Lots A, B (overflow parking) and C.

Parking at CG restrooms eliminated due to operational need. All campground restrooms are on accessible routes.

**Restroom**

Campground - Modify drinking fountain at combo.

Campground - Retrofit shower in combo restroom.

Parking Lots A, B and C by Campground - Retrofit exterior sinks at restrooms (3).

Accessible toilet rooms include interior sinks.

**Route**

Parking Lots A, B and C by Campground - Modify (slope) route to north restroom.

**Rio del Mar Area**

**Activity**

Replace outdoor showers (2).

Replace telephone by south restroom.

Page 161

Printed on 2/7/2017

**Parking**

Create 1 van accessible parking space in south lot to bring total to 3.

**Restroom**

Retrofit large comfort station in north and south lots (2).

Retrofit/replace dressing rooms in north and south lot restrooms.

**Route**

Create an accessible route to beach.

Modify route to north restroom.

**South End Day Use Area**

**Activity**

Install accessible picnic sites in ramada (20).

**Parking**

Create 1 van accessible space for restroom 4.

Create 2 more parking spaces near ramada (Aptos) including 1 van accessible space.

**Restroom**

Modify drinking fountain for restrooms 4 and 7 (2).

Modify restroom 4 ad 7 (exterior sink, signs).

Accessible toilet rooms have interior sinks.

**Route**

Create accessible paths of travel to accessible picnic sites (8).

Modify route to restrooms 4, 5 and 7.

**Upper Parking Lot**

Page 162

Printed on 2/7/2017



**Activity**

Install accessible benches along routes to lower picnic area (4).

Install new drinking fountain.

**Parking**

Install at least 8 accessible parking spaces with 1 van accessible parking space.

**Route**

Modify stairs into park: install new handrails; stripe nosings.

**Visitor Center**

**Activity**

Modify threshold.

Replace and relocate pay telephone to accessible location.

Pay phone was removed.

**Parking**

Install one van accessible space.

**Route**

Create accessible route to visitor center, including crosswalk and detectable warnings.

Modify ramp: install handrails.

Modify stairs: install new rails; stripe.

**Bayside Facilities**

Page 163

Printed on 2/7/2017

**Activity**

Install 70 accessible picnic ramadas: pad; furnishings; trash; water.

70 sites were not made accessible, approximately 25 were made fully accessible in various locations. Theses site are in the sand, and providing a hard surface to all alters the program.

Replace 50% fixed beches with accessible design models, including level clear space on 1 side (12).

Replace drinking fountains(4).

**Restroom**

Restroom 5 - Install correct signage (2).

Restroom 5 - Modify restroom.

Restrooms 4 and 7 - Replace dressing room fixed benches; relocate clothes hooks (8).

Restrooms 4 and 7 - Replace outdoor showers (4).

Restrooms 4 and 7 - Retrofit combo restrooms (2).

**Route**

Create accessible routes to 28 of the 70 ramadas.

Install accessible route of travel to at least 40% of the 50% (5).

**Trail**

Crown Cove Trail- Bayside hiking

Project completed and closed.

**Trail (mi): .8**

**Beachside Restrooms**

**Restroom**

Combo Restrooms 1 and 3 - Install correct signage (2).

Restroom #1 was recently completed.

Combo Restrooms 1 and 3 - Modify dressing room; repair door closure pressure; replace bench.

Restroom #1 was recently completed.

Combo Restrooms 1 and 3 - Modify outdoor sink faucet pressure (2).

Restroom #1 was recently completed.

Combo Restrooms 1 and 3 - Replace exterior showers (2).

Restroom #1 was recently completed.

Page 164

Printed on 2/7/2017

Plaza Restroom 2 - Modify designated accessible toilet: fix slope; replace rear grab bar; improve signage.

Restroom replaced.

Plaza Restroom 2 - Replace outdoor showers (2).

**Route**

Modify access routes: level slopes and provide accessible routes of travel to facilities; include curb cuts and striped crosswalks with detectable warnings (2).

**Parking Lots**

**Parking**

Lot 1 - Install 1 van accessible space.

Lot 1 - Install 7 accessible spaces.

Lot 2 - Install 1 van accessible space.

Lot 2 - Install 5 new vehicle accessible spaces.

Lot 3 - Install 1 van accessible space.

Lot 3 - Install 7 accessible spaces.

**Route**

Lot 1 - Install accessible routes of travel from all spaces to facilities including striped crosswalks (8).

Lot 1 - Install curb ramps for all accessible routes (8).

Lot 2 - Install accessible routes of travel from all spaces tofacilities including striped crosswalks with detectable warnings (8).

Lot 2 - Install curb ramps for all accessible routes (8).

Lot 3 - Install accessible routes of travel from all spaces to facilities including crosswalks with detectable warnigns (8).

Lot 3 - Install curb ramps for all accessible routes (8).

**Picnic Area**

Page 165

Printed on 2/7/2017



**Activity**

Modify ranger office door: opening pressure, remove mat, fix minor slope.

Replace 50% of fixed benches with accessibly designed and located ones (3).

Additional fixed benches were recently completed in the plaza area.

Replace 50% of picnic sites to be accessible (pads, furnishings, trash, water) (10).

Replace exterior exhibits (4).

Outdated exhibits removed per District request.

Replace pay telephones with accessible ones (2).

**Route**

Create accessible route to telephones: install accessible crosswalks and curb cuts; correct slope.

Create accessible routes to 40% of the 50% (4).

**Boat Launch Area**

**Activity**

Modifications to gangway, dock.

Completed by Dept. of Boating & Waterways

**Cleghorn Day Use Area**

**Activity**

Create wheelchair access to high water mark

Page 166

Printed on 2/7/2017

**Parking**

Modify 1 van space - Marina.

Modify for 3 van spaces.

**Restroom**

Retrofit restroom 13 (small).

Retrofit restroom 14 (small).

The restroom at the main boat launch in the Saw Pit was retrofitted instead. This results in greater overall access by providing a fully compliant restroom near the main launch ramp.

**Route**

Modify routes form parking to restroom (3).

Modify routes from parking to picnic sites (15).

**Mesa Campground**

**Activity**

Modify 4 campsites.

Modified 5 campsites, 26, 49, 66, 77, and 80. Water stations are compliant with two different designs due to code change during construction period.

Replace 5 campsites.

Campsite #'s 26, 49, 66, 77, and 80. Water stations are compliant with two different designs due to code change during construction period.

Retrofit drinking fountain.

**Parking**

Retrofit 2 for van at restroom.

Page 167

Printed on 2/7/2017



**Restroom**

Modify combo buildings (2).

**Route**

Retrofit route from road to restroom (2).

**Bodega Dunes**

**Activity**

Create 2 additional seating in campfire center.

Modify campsites (5).

Modify counter in kiosk for height.

Drive up kiosk

Modify fixed bench on path to beach.

Modify picnic sites (5).

Replace/relocate pay telephone.

**Parking**

Create accessible van parking.

Create accessible van space at kiosk.

Create accessible vehicle parking.

Modify parking at campfire center for slope.

**Restroom**

Modify building - showers (4).

DSA Approved

Modify restroom.

Page 168

Printed on 2/7/2017

**Route**

Modify route from parking to kiosk.

Drive up kiosk

Modify route from parking to picnic.

Modify route to beach for slope and rest areas.

Modify route to campfire center for slope.

Modify stairs at kiosk for handrails.

Drive up kiosk

**Bodega Head**

**Activity**

Campbell Cove - Create accessible picnic site.

West Head - Create accessible picnic sites (3).

**Parking**

West Head - Create accessible van space.

**Restroom**

Campbell Cove - Replace pit toilet.

West Head - Replace pit toilet.

**Route**

Campbell Cove - Create accessible route from parking to pit toilet.

Campbell Cove - Create beach access.

**Trail**

Bodega Head Trail- Ocean view hiking

Project complete and Closed

**Trail (mi): 1.9**

**Environmental Campgrounds**

Page 169

Printed on 2/7/2017

**Activity**

Pomo Campground - Create accessible seating at campfire center.

Campfire center removed

Pomo Campground - Modify campsites (2).

Pomo Campground - Replace exhibit.

Willow Campground - Modify campsites (2).

Willow Campground - Modify exhibit.

**Parking**

Willow Campground - Create van accessible parking space.

**Restroom**

Pomo Campground - Replace pit toilet.

Using existing accessible toilets

Willow Campground - Replace pit toilet.

**Route**

Pomo Campground - Create accessible route from parking to campfire center.

Pomo Campground - Modify route through campground (2).

Willow Campground - Modify routes from parking to campsites (2).

**Goat Rock**

**Activity**

Modify picnic sites (8).

Two new accessible picnic site were added. There are now a total of 8 sites at this location. Additional sites could not be made accessible due to environmental issues, blowing sand, and a federally protected plant.

Replace/relocate pay telephone.

Removed

Page 170

Printed on 2/7/2017

**Parking**

Create van accessible parking space.

**Restroom**

Replace vault restroom.

Retrofit restroom.

The route to the restroom meets ORAR standards. The route could not be replaced because of the federally protected lupine found at this location.

**Route**

Modify route.

**Jenner Visitor Center**

**Activity**

Install an accessible picnic table.

Modify aisles in store and counter for height.

Modify boat ramp.

Unimproved ramp,

county facility.

Modify exhibits (5).

**Parking**

Create van accessible space.

**Restroom**

Replace pit toilet.

**Route**

Modify route from parking to visitor center.

Modify route to boat ramp from parking.

Modify stairs-risers.

**North of Jenner**

Page 171

Printed on 2/7/2017

**Trail**

Vista Point Trail- Ocean view hiking

Project completed and closed.

**Trail (mi): .75**

**Ocean Front**

**Trail**

Kortum Trail- Ocean View hiking

Project completed and closed.

**Trail (mi): .5**

Kortum Trail Segment 3- Ocean view hiking

Project completed and closed.

**Trail (mi): .8**

**Salmon Creek/Ranger Station Area**

**Activity**

Modify counter for height.

Service at desk

Replace door.

**Parking**

Create van accessible parking space.

**Route**

Minor modification to route.

Modify curb ramp at parking space.

Retrofit/replace exterior stairs.

Retrofit/replace ramp.

**Vista View Area**

**Activity**

Modify exhibit.

Retrofit fixed bench.

Page 172

Printed on 2/7/2017



**Parking**

Create van accessible space.

**Restroom**

Replace pit toilet.

**Route**

Modify route from parking to restroom.

**Wright's Beach**

**Activity**

Create accessible campsites (3).

Modify picnic sites (beach) (5).

Modify picnic sites (overflow camping) (5).

Replace/relocate pay telephone.

**Parking**

Create accessible van parking at picnic areas.

Parking not provided

Modify space for van parking at entrance area.

This is a drive up only entrance station. Parking is not provided.

**Restroom**

Replace restroom in campground.

Replace restroom in entrance area.

Replaced in campground

**Route**

Create beach access.

Added beach wheelchairs

**Vallejo Home**

Page 173

Printed on 2/7/2017



**Trail**

City Bike Trail-Asphalt hike/bike trail though historic area

This is a preexisting segment of the Sonoma City Bike Path which passes through state property. The segment of trail on

**Trail (mi): .3**

state property meets accessibility

guidelines.

**Camp Store and Park Office Area**

**Activity**

Modify counter in park office.

Modify exhibit space outside office.

Modify picnic site at store.

Remove threshold at laundry doorway.

Replace 4 vending machines and 3 payphones at camp store.

Replace pay telephone at office.

Replace water fountain at store.

**Parking**

Modify parking and add van accessible space at the park office.

**Route**

Modify ramp and doorway into store.

Modify route to office.

**Campground Area**

Page 174

Printed on 2/7/2017

**Activity**

Create wheelchair seating spaces at campfire center (4).

Replace all water faucets/remove cement curbing (12).

**Restroom**

Modify restroom shower configurations, grab bars, door hardware (10).

**Route**

Create accessible ramp to beach.

Replace staircases from campground to beach and lower viewing railing (8).

**North Ponto Area**

**Parking**

Modify accessible parking (3).

Parking and route was worked on due to erosion and completed in spring of 07.

**Restroom**

Replace portable toilet with vault restroom.

**South Ponto Area**

**Activity**

Modify picnic area clear spaces.

Modify restroom hardware and outside sinks (8).

Replace outside shower.

**Parking**

Modify parking to 7 accessible spaces with 1 van accessible space.

Page 175

Printed on 2/7/2017



**Route**

Modify route from parking to restrooms, including curb ramp.

**Rock Creek Campground**

**Trail**

Taber Nature Trail- Nature Trail through redwoods

Project completed and closed.

**Trail (mi): 1.1**

**Campground**

**Activity**

Install 3 accessible sites.

Modified route and seating at the campfire center.

**Parking**

Modify parking at kiosk for 1 van accessible space.

**Restroom**

Install accessible combo restroom.

**Route**

Create 3 routes to restroom (soil).

Create route from parking to kiosk.

This is a drive up kiosk. There is no pedestrian route to kiosk. Route was modified for kiosk parking to visitor center.

**Picnic Area**

Page 176

Printed on 2/7/2017



**Activity**

Create 8 accessible picnic sites.

Six sites were done meeting the picnic site criteria. Four of the six had routes to them.

**Parking**

Install van accessible space at restroom.

**Restroom**

Install new vault restroom

**Route**

Create accessible routes for 40% of 50%.

Create route from parking to picnic.

**Visitor Center**

**Activity**

Modify door to visitor center

**Parking**

Modified parking for the visitor center

**Route**

Modify ramp and stairs to visitor center

Modify route from visitor center to entry station parking.

This included a new drinking fountain and access to portable accessible restroom.

**Exhibit Rooms**

Page 177

Printed on 2/7/2017



**Activity**

Regrade ramp from museum exhibit building.

Retrofit various steep thresholds.

**Restroom**

Adjust door closure hardware.

Install accessible D.F.

Modify/replace grab bars, adjust sink clearances and replace faucets.

**Route**

Retrofit route around fort interior (910' soil) grates, slopes and surface.

Retrofit route to restroom (50' at a slope to 13%).

**Campground - Lakeside**

**Activity**

Modify campsites (3).

Replace payphone.

Payphone has been removed.

**View above Aptos Creek near**

Page 178

Printed on 2/7/2017



**Trail**

Waggoner Trail - Hike through redwood grove to an overlook at a ravine

Trail construction complete.

**Trail (mi):**

**Torrey Pine Coastal Bluffs**

**Trail**

Bluff Trail Overlooks- Hiking with coastal views

Trail construction is complete. anticipated for Summer 2015.

Installation of trailhead signs is

**Trail (mi):**

**Visitor Center**

**Activity**

Modify exhibits.

Alternate exhibit format provided to park August 2015.

Relocate payphone.

Payphone has been removed.

**Arena**

**Trail**

Inspiration Loop Trail- Foothill chaparral hiking

Project completed and closed.

**Trail (mi): .4**

**Coast**

Page 179

Printed on 2/7/2017

**Trail**

Elephant Seal Trail- Coastal hike with elephant seal viewing

This trail was a district project funded through coastal conservancy funding. Trail construction is completed. Accessible trail information sign anticipated to be installed November 2011.

**Trail (mi): 0.5**

Page 180

Printed on 2/7/2017